# Engineering Pulse — Org Adservio ADS Q3 W27 - 06-10 Jul

Aggregated sprint ADS Q3 W27 - 06-10 Jul • deduplicated roll-up across included teams

This org roll-up aggregates deduplicated frozen issue facts across 4 team snapshots. Count metrics link to snapshot-exact JQL result pages. Jira IDs in the report link to live Jira issues.

# Executive summary

Yellow. The sprint closed 47/110 visible items. The org roll-up absorbed noise reasonably well — 42/91 added items were closed — but predictability on committed work was only 37.3% (28/75), and bugs made up 59.6% of completed items. The main drag was execution system quality, not readiness: 11/47 carryovers had been marked Ready at planning time.

# Top-line metrics

| Metric | Value | How to read it |
| --- | --- | --- |
| Committed completion | 37.3% (28/75) | Planned items marked Done ÷ all planned committed items |
| Committed carryover | 62.7% (47/75) | Planned committed carryovers ÷ all planned committed items |
| Finish predictability | 40.4% (23/57) | Finish-intent planned items done ÷ all finish-intent planned items |
| Progress predictability | 78.6% (11/14) | Progress items that behaved as intended by carrying |
| Added-during-sprint load | 82.7% (91/110) | Added items ÷ all visible items |
| Added work closure | 42/91 | All added items marked Done |
| Reactive load (bug share) | 59.6% (28/47) | Completed bugs ÷ all completed work |
| Planning quality | 28.0% (21/75) | Committed items marked Ready ÷ all committed items |
| Workflow-truth mismatches | 0 | Items marked Done in review while workflow status remained non-final |

# Engineering readout

Across included teams, the sprint did not fail; it traded predictability for responsiveness. 42/91 added items were closed, but that responsiveness came with 59.6% bug share and diluted committed completion.

The miss pattern is concentrated: 11 partial-completion carryovers, 5 dependency-driven misses, and 25 committed items that never really started.

Most misses were not caused by poor readiness. 11 of the 47 carryovers had been marked Ready, so the stronger hypothesis is breakdown, sequencing, and capacity protection rather than simple scoping immaturity.

# Delivered work mix

| Type | Planned | Added | Stretch | Unclear | Total done | Done % |
| --- | --- | --- | --- | --- | --- | --- |
| Story | 3 | 6 | 0 | 0 | 9 | 19.1% |
| Task | 1 | 6 | 0 | 0 | 7 | 14.9% |
| Bug | 0 | 28 | 0 | 0 | 28 | 59.6% |

# Committed work: plan vs execution

| Signal | Value | Why it matters |
| --- | --- | --- |
| Committed items | 75 | Explicit promise set |
| Committed done | 28 | Closed as promised |
| Committed carry over | 47 | Unfinished promise |
| Committed items marked Ready | 21 | Planning-quality input |
| Carryovers marked Ready | 11 | Ready did not guarantee finish |
| Carryovers not started | 25 | Execution focus gap |
| Carryovers started but unfinished | 15 | Work moved, but did not close |

# Carryover pattern

| Jira item | Owner | Status | Why it carried |
| --- | --- | --- | --- |
| ADS-2001 — Bug — [BE][Setari ] - Desi profesoara a fost stearsa de la cadre didactice ea apare in continuare la roluri si permisiuni si nu se poate sterge de acolo- la stergere apare eroar 400 | Ivan Ioana | To Do | Not started |
| ADS-4328 — Story — Headers in Mobile App | Dragoș Ivan | To Do | Not started |
| ADS-4439 — Bug — [Teste si chestionare] - Numarul de destinatari care se afiseaza nu corespunde cu numarul real de destinatari | Marian Andrei | To Do | Not started |
| ADS-5808 — Bug — [MOB][Wellbeing] - Parintele nu poate vizualiza testele de autocunoastere pe mob | Antoci Razvan | To Do | Not started |
| ADS-6159 — Story — Notification Center for Mobile | Dragoș Ivan | To Do | Partial completion |
| ADS-6201 — Story — Log formatting - node.js, subscriptions | Dragoș Ivan | To Do | Not started |
| ADS-6438 — Task — [BE][UNI] - Sincronizare ID-uri Ani universitari/scolari - UNI/preuni - master | andrei.alexandru | Ready to merge |  |
| ADS-6545 — Story — [SDK] Implementare v1 layer comunicare native-web *post message bridge | Ivan Ioana | Ready to merge | Not started |
| ADS-6675 — Story — [Financiar] - Managementul penalitatilor | Edgar Alexa | In Progress | Partial completion |
| ADS-6698 — Bug — [FE/BE] Restrictie vizualizare fise scolare | Marian Andrei | To Do | Not started |
| ADS-7305 — Task — [REQ] - Remote Session Termination for Users | Andrei Dragan | To Do | Not started |
| ADS-7389 — Bug — AdservioAPI.php: svcAuth self-call failures turn web API endpoints into HTTP 500 - 20 hits/Friday | Ionut Ciolan | To Do | Not started |
| ADS-7390 — Bug — rooms-api: room search endpoint returns HTTP 500 - 3 hits/Friday | Ionut Ciolan | To Do | Not started |
| ADS-7474 — Task — [FE] - Optimizare viteză de încărcare pagini | Dragoș Ivan | To Do | Partial completion |
| ADS-7484 — Bug — Session.php: session_start() fails reading session data during teacher class-book requests - 26 errors/24h | Marian Andrei | To Do | Not started |
| ADS-7495 — Story — [FE/BE][Adeverinte absolvire] - Creare Probe evaluare | Ionut Ciolan | Code Review | Dependency delay |
| ADS-7496 — Story — [FE/BE][Adeverinte absolvire] - Probe&medie pe situatie scolara | Ionut Ciolan | Code Review | Dependency delay |
| ADS-7534 — Story — [FE/BE][Adeverinte absolvire] - Flow generare adeverinte | Cristina Condrea | Testing | Partial completion |
| ADS-7535 — Story — [FE] - Download Adeverinta de absolvire | stefan.achim | In Progress | Dependency delay |
| ADS-7653 — Bug — Clase_profesori.php / M_cmc.php: teacher-class assignment insert fails FK constraint in cat_cadre2materii2clase - 2 errors/24h | Marian Andrei | To Do | Not started |
| ADS-7666 — Bug — accommodations-api: shared HTTP 500 burst on POST /api/v2/accommodations/dorms/list and related endpoints - 16 hits/20m | Ionut Ciolan | In Progress | Bug / rework pressure |
| ADS-7721 — Bug — Repartizari.php / M_elevi.php: grade-system visibility toggle inserts partial student config row and fails when no override exists - 3 errors/24h | Marian Andrei | To Do | Not started |
| ADS-7831 — Story — [Spike] - Mobile app cold start | stefan musat | To Do | Not started |
| ADS-7849 — Story — Stergere date S3 | Cojan Paul-Catalin | In Progress | Partial completion |
| ADS-7852 — Task — [BE]: Dezactivare actiuni noteaza (si bulk) daca media anuala si/sau media semestriala este incheiata | Andrei Dragan | Code Review | Partial completion |
| ADS-7890 — Story — [BE PHP][Cazari] - Stingerea obligatiilor din E-taxe | Ionut Ciolan | Ready for testing | Dependency delay |
| ADS-7907 — Task — [BE] Refactoring SQL_CALC_FOUND_ROWS | Marian Andrei | Ready for testing | Partial completion |
| ADS-7908 — Bug — [Prod][AWS][legacy-web] Auth recaptcha helper dereferences null verification response | Daniel Onisoru | To Do | Not started |
| ADS-7952 — Story — [Burse] - US1 - Implementare mecanism Atribute | andrei.alexandru | Code Review | Partial completion |
| ADS-7958 — Story — [FE/BE] - Reconstituire scolaritate - transfer, an repetare | stefan.achim | In Progress | Partial completion |
| ADS-8004 — Improvement — [FE] - Elevii transferati apar in statistici ca "medii neconfirmate" | Marian Andrei | To Do | Not started |
| ADS-8061 — Bug — [Prod][AWS][legacy-web] School-transfer edit recalculates status for NULL student ID - 64 errors/72h | Andrei Dragan | To Do | Not started |
| ADS-8062 — Bug — [Prod][AWS][legacy-web] Certificate template fetch returns 500 when forms schema lookup gets 403 - 26 errors/72h | Petronel Pavel | To Do | Dependency delay |
| ADS-8067 — Improvement — [Incadrare] Refactoring React & API | Andrei Dragan | To Do | Late start / sequencing |
| ADS-8068 — Story — [MOB] - Încheiere situatie | Stefan Agrigoroaei | To Do | Not started |
| ADS-8071 — Story — Teste automate flow Subscripții | Edgar Alexa | In Progress | Partial completion |
| ADS-8073 — Task — [FE/BE] - Aducerea titularilor din planul curent in tab-ul restantieri pe disciplina | andrei.alexandru | Code Review | Partial completion |
| ADS-8104 — Story — [BE-PHP] - Gestiunea cazarilor de vara | Ionut Ciolan | Testing |  |
| ADS-8105 — Story — Impartirea pe module | Ivan Ioana | In Progress |  |
| ADS-8108 — Bug — [Prod][AWS][legacy-web] Teacher exam-prep save writes unsupported peeTipPregatire value - 2 errors/72h | Marian Andrei | To Do | Not started |
| ADS-8111 — Bug — [FE/BE] - In centralizator note nu apare numele unei discipline | andrei.alexandru | In Progress | Not started |
| ADS-8118 — Bug — [BE] - Lipsa nota si catalog deschis pe restantieri | andrei.alexandru | To Do | Not started |
| ADS-8141 — Task — [FE][Situatie scolara] - Lipsa mesaj de eroare la modificarea mediei de absolvire | stefan.achim | To Do | Not started |
| ADS-8147 — Bug — [BE] - Nu apar studentii pe sesiunea 2 | andrei.alexandru | To Do | Not started |
| ADS-8151 — Bug — [Prod][AWS][legacy-web] POST /ro/secretary/export/elevi returns HTTP 500 from M_export num_rows on bool - 4 errors/72h | Marian Andrei | To Do | Not started |
| ADS-8153 — Bug — [Prod][TUIASI][accommodations-api] Student balance export returns HTTP 500 when mPDF hits pcre.backtrack_limit | andrei.alexandru | To Do | Not started |
| ADS-8188 — Task — Extindere import studenti cu coloana sectie | andrei.alexandru | To Do |  |

# Miss pattern summary

| Pattern | Count | What it suggests |
| --- | --- | --- |
| Partial completion | 11 | Breakdown / sizing / stage-gating was not tight enough |
| Dependency delay | 5 | Capacity protection or dependency timing created slip |
| Not started | 25 | A committed item remained outside execution focus |
| In Progress / Code Review carryovers | 15 | Most misses were moving, but not closing |

# Workflow-truth mismatches

Items marked Done in the sprint-review field while Jira workflow status was still non-final.

| Jira item | Status | Intent |
| --- | --- | --- |
| None |  |  |

# Executive follow-up questions

| Question | Why this matters | What evidence to ask for |
| --- | --- | --- |
| Why did committed items carry over despite planning readiness? | This tests execution quality rather than just scope quality. | Show carryovers split by progress continuation, dependency, and not-started. |
| Are Progress items being managed intentionally? | Progress items are allowed to continue, but the continuation should be visible and controlled. | Show the original slice and the specific landing expectation for each item. |
| Is added work a healthy responsiveness level or chronic interruption? | High responsiveness can hide systemic instability and diluted predictability. | Show which added items were urgent/reactive versus discretionary scope change. |
| Can we trust Done in review when workflow is still non-final? | Workflow-truth gaps reduce trust and make completion easy to game. | Show the exact mismatches and the completion rule to enforce next sprint. |

Included teams in this org pulse: Mobile, Team 1, Team 2, University.

Usage note: start with the top-line metrics, then use the traceability links to answer these questions with issue-level evidence.

# Snapshot and fact-base list links

| Snapshot | Issue count | Link |
| --- | --- | --- |
| Planning snapshot raw list | 77 | 77 issues in the planning snapshot |
| Sprint review / outcome snapshot raw list | 141 | 141 issues in the Friday review snapshot |
| Normalized sprint fact base | 110 | 110 issues used for metrics and drill-down |

Planning and outcome are separate frozen moments.

Metric tables use the normalized sprint fact base, which keeps planning-only misses and outcome-only additions visible for traceability.

# Evidence artifacts

| Artifact | Link |
| --- | --- |
| Issue audit register | Open issue-level audit CSV |
| Metric lineage | Open metric lineage CSV |
| JQL traceability register | Open JQL traceability CSV |
| Sprint metrics JSON | Open sprint metrics JSON |

These companion artifacts keep the pulse debuggable when a leader wants the exact rows behind a metric or a count.