Engineering Pulse — Org Adservio ADS Q3 W35 - 31 Aug-04 Sep
Aggregated sprint ADS Q3 W35 - 31 Aug-04 Sep • deduplicated roll-up across included teams
This org roll-up aggregates deduplicated frozen issue facts across 4 team snapshots. Count metrics link to snapshot-exact JQL result pages. Jira IDs in the report link to live Jira issues.
Executive summary
Yellow. The sprint closed 31/72 visible items. The org roll-up absorbed noise reasonably well — 15/26 added items were closed — but predictability on committed work was only 36.0% (18/50), and bugs made up 45.2% of completed items. The main drag was execution system quality, not readiness: 13/32 carryovers had been marked Ready at planning time.
Top-line metrics
	Metric
	Value
	How to read it

	Committed completion
	36.0% (18/50)
	Planned items marked Done ÷ all planned committed items

	Committed carryover
	64.0% (32/50)
	Planned committed carryovers ÷ all planned committed items

	Finish predictability
	38.9% (14/36)
	Finish-intent planned items done ÷ all finish-intent planned items

	Progress predictability
	72.7% (8/11)
	Progress items that behaved as intended by carrying

	Added-during-sprint load
	36.1% (26/72)
	Added items ÷ all visible items

	Added work closure
	15/26
	All added items marked Done

	Reactive load (bug share)
	45.2% (14/31)
	Completed bugs ÷ all completed work

	Planning quality
	42.0% (21/50)
	Committed items marked Ready ÷ all committed items

	Workflow-truth mismatches
	0
	Items marked Done in review while workflow status remained non-final


Engineering readout
Across included teams, the sprint did not fail; it traded predictability for responsiveness. 15/26 added items were closed, but that responsiveness came with 45.2% bug share and diluted committed completion.
The miss pattern is concentrated: 15 partial-completion carryovers, 3 dependency-driven misses, and 10 committed items that never really started.
Most misses were not caused by poor readiness. 13 of the 32 carryovers had been marked Ready, so the stronger hypothesis is breakdown, sequencing, and capacity protection rather than simple scoping immaturity.
Delivered work mix
	Type
	Planned
	Added
	Stretch
	Unclear
	Total done
	Done %

	Story
	11
	3
	0
	0
	14
	45.2%

	Task
	2
	1
	0
	0
	3
	9.7%

	Bug
	3
	11
	0
	0
	14
	45.2%


Committed work: plan vs execution
	Signal
	Value
	Why it matters

	Committed items
	50
	Explicit promise set

	Committed done
	18
	Closed as promised

	Committed carry over
	32
	Unfinished promise

	Committed items marked Ready
	21
	Planning-quality input

	Carryovers marked Ready
	13
	Ready did not guarantee finish

	Carryovers not started
	10
	Execution focus gap

	Carryovers started but unfinished
	18
	Work moved, but did not close


Carryover pattern
	Jira item
	Owner
	Status
	Why it carried

	ADS-2590 — Bug — [Students] - Trebuie inlocuit articolul de la model import automat-date de completare si sa se deschida articolul din manualul de utilizare daca de da click pe linkul respectiv
	Marian Andrei
	To Do
	Not started

	ADS-4026 — Improvement — [Abonamente][Admin] - Option to disable packages
	Edgar Alexa
	In Progress
	Partial completion

	ADS-5654 — Story — [UPA,UPG, Asachi] Taxe școlarizare
	George Murgoci
	In Progress
	Partial completion

	ADS-6159 — Story — Notification Center for Mobile
	Dragoș Ivan
	In Progress
	Partial completion

	ADS-7279 — Task — [Billing] - Implementare Stripe + Apple pay + Google pay
	Edgar Alexa
	In Progress
	Partial completion

	ADS-7354 — Story — [Abonamente] - Gestionare recurență pachete anuale
	Edgar Alexa
	To Do
	Not started

	ADS-7559 — Story — [UPG] - Adeverinte de student
	Ionut Ciolan
	To Do
	Not started

	ADS-7818 — Story — [SIIIR] - Import elevi
	Vlad Lihaceanu
	In Progress
	Partial completion

	ADS-7852 — Task — [BE]: Dezactivare actiuni noteaza (si bulk) daca media anuala si/sau media semestriala este incheiata
	Andrei Dragan
	Ready to merge
	Dependency delay

	ADS-8159 — Story — [Burse] - US2 - Configurare bugete, Panou
	Iuliana Gugeanu
	Ready for testing
	Partial completion

	ADS-8160 — Story — [Burse] - US3 - Configurare burse
	Iuliana Gugeanu
	In Progress
	Partial completion

	ADS-8179 — Story — [Registre Matricole] - US2 Incarcare atribute studenti pentru popularea registrelor matricole
	Virlan Francisc-Gabriel
	In Progress
	Under Estimated

	ADS-8209 — Bug — [Prod][AWS][legacy-web] GET /api/v2/fisiere/view returns HTTP 500 when M_fisiere.php calls query() on null
	Marian Andrei
	
	Missing from outcome snapshot

	ADS-8259 — Story — [Abonamente][RC] - Rambursare clienti
	Dragoș Ivan
	To Do
	Not started

	ADS-8297 — Story — [Elev][Parinte] - Redesign - Materii
	Stefan Agrigoroaei
	In Progress
	Partial completion

	ADS-8298 — Story — [Elev][Parinte] - Redesign - Gradinite
	Stefan Agrigoroaei
	In Progress
	Partial completion

	ADS-8326 — Bug — [BE-PHP][Cazari] - La decazare soldurie apar incorect fata de fisa studentilor
	Ionut Ciolan
	Testing
	Partial completion

	ADS-8343 — Story — Integration
	Alex Murarescu
	In Progress
	Partial completion

	ADS-8366 — Bug — [Prod][AWS][legacy-web] Tenantless API requests hit null school DB handle across timetable, grades, and portfolio
	Ionut Ciolan
	To Do
	Not started

	ADS-8383 — Story — [BE] - Local Cache Billing
	George Murgoci
	Ready for testing
	Partial completion

	ADS-8404 — Improvement — [Elev][Parinte] - Redesign - Rapoarte
	Cojan Paul-Catalin
	In Progress
	Partial completion

	ADS-8506 — Bug — [Prod][AWS][legacy-web] Student export binds an empty DATE value and silently returns no rows - 10 errors/72h
	Marian Andrei
	To Do
	Not started

	ADS-8510 — Bug — [FE] diferenta numar elevi in raportul "promovabilitae elevi"
	Andrei Dragan
	To Do
	Priority Change

	ADS-8534 — Bug — Asachi - Nu afiseaza an de studiu pentru studentii din anul 1 (2025-2026)din situatie scolara
	andrei.alexandru
	In Progress
	Partial completion

	ADS-8569 — Task — [BE] transfer date comasare scoli
	Ionut Ciolan
	In Progress
	Not started

	ADS-8570 — Task — [FE] inactivare conturi in urma comasarii
	Ionut Ciolan
	To Do
	Not started

	ADS-8579 — Task — [UNI][FE][BE] Permisune Acces secțiunea Documente
	stefan.achim
	In Progress
	Not started

	ADS-8580 — Task — Recuperare date sterse elev ID 775987
	Daniel Onisoru
	In Progress
	Dependency delay

	ADS-8593 — Bug — [Prod][TUIASI][legacy-web] Admin edit reads missing suppressAdminEvent flag - 2 warnings/72h
	valentin.pal
	To Do
	Not started

	ADS-8598 — Task — [BE] aflare cine l-a sters pe elev ID 2372338
	Ionut Ciolan
	In Progress
	Dependency delay

	ADS-8602 — Bug — [Prod][AWS][legacy-web] Roles user validation dereferences missing account from social events - 12 warnings/72h
	Alex Murarescu
	
	Missing from outcome snapshot

	ADS-8608 — Story — App cold start implementation
	stefan musat
	In Progress
	Partial completion


Miss pattern summary
	Pattern
	Count
	What it suggests

	Partial completion
	15
	Breakdown / sizing / stage-gating was not tight enough

	Dependency delay
	3
	Capacity protection or dependency timing created slip

	Not started
	10
	A committed item remained outside execution focus

	In Progress / Code Review carryovers
	18
	Most misses were moving, but not closing


Workflow-truth mismatches
Items marked Done in the sprint-review field while Jira workflow status was still non-final.
	Jira item
	Status
	Intent

	None
	
	


Executive follow-up questions
	Question
	Why this matters
	What evidence to ask for

	Why did committed items carry over despite planning readiness?
	This tests execution quality rather than just scope quality.
	Show carryovers split by progress continuation, dependency, and not-started.

	Are Progress items being managed intentionally?
	Progress items are allowed to continue, but the continuation should be visible and controlled.
	Show the original slice and the specific landing expectation for each item.

	Is added work a healthy responsiveness level or chronic interruption?
	High responsiveness can hide systemic instability and diluted predictability.
	Show which added items were urgent/reactive versus discretionary scope change.

	Can we trust Done in review when workflow is still non-final?
	Workflow-truth gaps reduce trust and make completion easy to game.
	Show the exact mismatches and the completion rule to enforce next sprint.


Included teams in this org pulse: Mobile, Team 1, Team 2, University.
Usage note: start with the top-line metrics, then use the traceability links to answer these questions with issue-level evidence.
Snapshot and fact-base list links
	Snapshot
	Issue count
	Link

	Planning snapshot raw list
	51
	51 issues in the planning snapshot

	Sprint review / outcome snapshot raw list
	73
	73 issues in the Friday review snapshot

	Normalized sprint fact base
	72
	72 issues used for metrics and drill-down


Planning and outcome are separate frozen moments.
Metric tables use the normalized sprint fact base, which keeps planning-only misses and outcome-only additions visible for traceability.
Evidence artifacts
	Artifact
	Link

	Issue audit register
	Open issue-level audit CSV

	Metric lineage
	Open metric lineage CSV

	JQL traceability register
	Open JQL traceability CSV

	Sprint metrics JSON
	Open sprint metrics JSON


These companion artifacts keep the pulse debuggable when a leader wants the exact rows behind a metric or a count.




