# Product Pulse — Mobile ADS Q2 W24 - 15-19 Jun

Planned sprint ADS Q2 W24 - 15-19 Jun • planning snapshot + end-of-sprint outcome snapshot

This retrospective uses the planning snapshot as the baseline promise set for sprint intent and entry kind, and the outcome snapshot as the actual end-of-sprint result.

# Executive summary

Yellow. The sprint closed 2 of 17 visible items, including 1 Stories, 0 Tasks, and 0 Bugs. Product movement was real, but the sprint was still noisy: 3 items entered after planning and 1 of them were closed. The main misses were concentrated in 15 carryovers.

# Top-line metrics

| Metric | Value | How to read it |
| --- | --- | --- |
| Visible sprint items | 17 | Normalized sprint fact base: planning baseline plus outcome additions and planning-only misses |
| Delivered items | 2 | Items whose final outcome bucket is Done |
| Carry overs | 15 | Items not closed at sprint review |
| Delivered mix | 1 / 0 / 0 | Stories / Tasks / Bugs delivered |
| Entry kind mix | 13 / 3 / 1 | Planned / Added during sprint / Stretch visible |
| Readiness mix | 6 / 11 / 0 | Ready / At risk / Not Ready across the normalized sprint fact base |
| Progress items behaving as intended | 2/2 | Progress items were expected not to finish in this sprint |

# Stories done (1)

Below are the items marked Done in the sprint review snapshot, grouped by work-item type.

| Jira item | How entered |
| --- | --- |
| ADS-7962 — [MOB] Translate app in French | Added |

# Tasks done (0)

| Jira item | How entered |
| --- | --- |

# Bugs done (0)

| Jira item | How entered |
| --- | --- |

# Carry overs / not delivered (15)

| Jira item | Why it carried |
| --- | --- |
| ADS-5808 — Bug — [MOB][Wellbeing] - Parintele nu poate vizualiza testele de autocunoastere pe mob | Not started |
| ADS-6990 — Bug — [MOB] - Mesaj gresit la stergerea unei note mai vechi de 24 ore |  |
| ADS-7141 — Story — [Mob] - Redesign dashboard profesor | Bug / rework pressure |
| ADS-7682 — Bug — [MOB] - Butonul "adauga" din conduita nu ofera feedback vizual si genereaza duplicate |  |
| ADS-7807 — Story — [MOB] - Notificări modul admitere |  |
| ADS-7812 — Bug — [MOB] - Dupa stergerea note nu se face refresh |  |
| ADS-7831 — Story — [Spike] - Mobile app cold start |  |
| ADS-7832 — Story — BFF - Mobile | Partial completion |
| ADS-7844 — Task — [MOB] bifa pentru situatie incheiata sa fie vizibila pe mobile in conturile elevilor/parintilor |  |
| ADS-7850 — Bug — [MOBILE][Edumarket] - Pe IOS se deschid videourile automat |  |
| ADS-7853 — Task — [Mobile]: Dezactivare actiuni noteaza (si bulk) daca media anuala si/sau media semestriala este incheiata |  |
| ADS-7863 — Bug — [MOB] - In modulul "Elevi" etichete din meniu afiseaza "studenti" in loc de "elevi" |  |
| ADS-7881 — Bug — [MOB] - Nu se trimit parametrii corecti pentru paginare |  |
| ADS-7895 — Bug — [MOB] - Nu mai exista optiunea introducerea a scutirii pentru profesorii de Educatie Fizica si Religie in aplicatia mobila |  |
| ADS-7977 — Story — [MOB] - Deeplink email |  |

# Blocker / miss pattern

| Metric | Value | How to read it |
| --- | --- | --- |
| Partial completion | 1 | Carryovers blocked by partial completion |
| Dependency / competing work | 0 | Delivery slipped because attention or dependency landed elsewhere |
| Not started | 0 | Committed item never really got underway |

# Data-quality caveats

This product pulse is retrospective only and uses the planning snapshot for baseline fields and the outcome snapshot for actuals.

2 rows have Sprint Intent = Progress and remained open; they are treated as healthy continuation rather than finish misses.

# Traceability / drill-down

| Report element | How to drill down | Traceability mechanism |
| --- | --- | --- |
| Delivered Stories / Tasks / Bugs | Click the section count rows | Snapshot-exact JQL by issuekey list |
| Carry overs / not delivered | Click the Carry overs count | Snapshot-exact JQL by issuekey list |
| Miss pattern summary | Click each miss-pattern count | Snapshot-exact JQL by issuekey list |

# Snapshot and fact-base list links

| Snapshot / movement | Issue count | Calculation | Link |
| --- | --- | --- | --- |
| Planning snapshot raw list | 15 | Frozen planning export before metric exclusions | Open JQL |
| Sprint review / outcome snapshot raw list | 18 | Frozen review export before metric exclusions | Open JQL |
| Normalized sprint fact base | 17 | Deduplicated union used by metrics after canceled/cancelled exclusions | Open JQL |
| Metric planning baseline | 14 | Non-canceled issue keys present in the frozen planning snapshot | Open JQL |
| Metric outcome snapshot | 17 | Non-canceled issue keys present in the frozen sprint-review snapshot | Open JQL |
| Planned and still present at review | 14 | planning_snapshot_present = true and outcome_snapshot_present = true | Open JQL |
| Added after planning | 3 | planning_snapshot_present = false and outcome_snapshot_present = true | Open JQL |
| Planned but missing from review | 0 | planning_snapshot_present = true and outcome_snapshot_present = false | Open JQL |
| Metric-excluded canceled/cancelled rows | 1 | Rows preserved in audit but excluded from every numerator and denominator | Open JQL |

Planning and outcome are separate frozen moments. Raw snapshot counts can be larger than metric counts because canceled/cancelled rows stay in audit but leave all metric denominators.

Added after planning is snapshot-based: present in the outcome snapshot and absent from the planning snapshot. Planned but missing from review shows items that left the sprint snapshot before review.

# Metric register addendum

| Metric | Value | Formula | Numerator / denominator | Denominator evidence |
| --- | --- | --- | --- | --- |
| Visible sprint items | 17 | all rows in the outcome snapshot | 17/17 | Open denominator JQL |
| Delivered items | 2 | rows whose Sprint Outcome is Done | 2/17 | Open denominator JQL |
| Carry overs | 15 | rows whose Sprint Outcome is Carry Over or remained open in review | 15/17 | Open denominator JQL |
| Stories done | 1 | done items where issue type = Story | 1/2 | Open denominator JQL |
| Tasks done | 0 | done items where issue type = Task | 0/2 | Open denominator JQL |
| Bugs done | 0 | done items where issue type = Bug | 0/2 | Open denominator JQL |
| Entry kind mix | 13 / 3 / 1 | Planned / Added / Stretch counts across all visible sprint items | 17/17 | Open denominator JQL |
| Readiness mix | 6 / 11 / 0 | Ready / At risk / Not Ready counts across all visible sprint items | 17/17 | Open denominator JQL |
| Progress items behaving as intended | 2/2 | progress-intent items that carried as intended ÷ all progress-intent committed items | 2/2 | Open denominator JQL |
| Partial completion misses | 1 | carryover items whose miss reason is Partial completion | 1/15 | Open denominator JQL |
| Dependency / competing work misses | 0 | carryover items whose miss reason is Dependency delay | 0/15 | Open denominator JQL |
| Not-started misses | 0 | carryover items whose miss reason is Not started | 0/15 | Open denominator JQL |

# Evidence artifacts

| Artifact | Link |
| --- | --- |
| Issue audit register | Open issue-level audit CSV |
| Metric lineage | Open metric lineage CSV |
| JQL traceability register | Open JQL traceability CSV |
| Sprint metrics JSON | Open sprint metrics JSON |

Use these files when you need to validate the exact rows and formulas behind a pulse claim.