Product Pulse — Mobile ADS Q3 W27 - 06-10 Jul
Planned sprint ADS Q3 W27 - 06-10 Jul • planning snapshot + end-of-sprint outcome snapshot
This retrospective uses the planning snapshot as the baseline promise set for sprint intent and entry kind, and the outcome snapshot as the actual end-of-sprint result.
Executive summary
Yellow. The sprint closed 8 of 13 visible items, including 5 Stories, 1 Tasks, and 1 Bugs. Product movement was real, but the sprint was still noisy: 11 items entered after planning and 6 of them were closed. The main misses were concentrated in 5 carryovers.
Top-line metrics
	Metric
	Value
	How to read it

	Visible sprint items
	13
	Normalized sprint fact base: planning baseline plus outcome additions and planning-only misses

	Delivered items
	8
	Items whose final outcome bucket is Done

	Carry overs
	5
	Items not closed at sprint review

	Delivered mix
	5 / 1 / 1
	Stories / Tasks / Bugs delivered

	Entry kind mix
	2 / 11 / 0
	Planned / Added during sprint / Stretch visible

	Readiness mix
	7 / 6 / 0
	Ready / At risk / Not Ready across the normalized sprint fact base

	Progress items behaving as intended
	0/1
	Progress items were expected not to finish in this sprint


Stories done (5)
Below are the items marked Done in the sprint review snapshot, grouped by work-item type.
	Jira item
	How entered

	ADS-7807 — [MOB] - Notificări modul admitere
	Added

	ADS-7976 — [MOB] BFF - newsfeed
	Added

	ADS-8098 — [MOB] - Filter school years
	Added

	ADS-8139 — [MOB] - Fix notification navigation
	Added

	ADS-8140 — [MOB] - Maarif Retake Exam
	Planned


Tasks done (1)
	Jira item
	How entered

	ADS-8115 — [MOB] - Adauga suport pentru Dss National
	Planned


Bugs done (1)
	Jira item
	How entered

	ADS-7219 — [MOB] - Fixes post release 06/04/2026
	Added


Carry overs / not delivered (5)
	Jira item
	Why it carried

	ADS-2456 — Bug — [Groups] - Rubrica Activitatea mea de la modul grupuri nu functioneaza pe android asa cum functioneaza pe IOS, pe Ios nu sunt trecute toate evenimentele
	

	ADS-5808 — Bug — [MOB][Wellbeing] - Parintele nu poate vizualiza testele de autocunoastere pe mob
	Not started

	ADS-7831 — Story — [Spike] - Mobile app cold start
	Not started

	ADS-7884 — Story — [MOB] - Web bridge SDK
	Partial completion

	ADS-8068 — Story — [MOB] - Încheiere situatie
	Not started


Blocker / miss pattern
	Metric
	Value
	How to read it

	Partial completion
	0
	Carryovers blocked by partial completion

	Dependency / competing work
	0
	Delivery slipped because attention or dependency landed elsewhere

	Not started
	3
	Committed item never really got underway


Data-quality caveats
This product pulse is retrospective only and uses the planning snapshot for baseline fields and the outcome snapshot for actuals.
0 rows have Sprint Intent = Progress and remained open; they are treated as healthy continuation rather than finish misses.
One Done row (ADS-7219 — Bug — [MOB] - Fixes post release 06/04/2026) is still flagged as Priority Change in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.
One Done row (ADS-7976 — Story — [MOB] BFF - newsfeed) is still flagged as Partial completion in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.
One Done row (ADS-8139 — Story — [MOB] - Fix notification navigation) is still flagged as Late start / sequencing in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.
Traceability / drill-down
	Report element
	How to drill down
	Traceability mechanism

	Delivered Stories / Tasks / Bugs
	Click the section count rows
	Snapshot-exact JQL by issuekey list

	Carry overs / not delivered
	Click the Carry overs count
	Snapshot-exact JQL by issuekey list

	Miss pattern summary
	Click each miss-pattern count
	Snapshot-exact JQL by issuekey list


Snapshot and fact-base list links
	Snapshot
	Issue count
	Link

	Planning snapshot raw list
	11
	11 issues in the planning snapshot

	Sprint review / outcome snapshot raw list
	14
	14 issues in the Friday review snapshot

	Normalized sprint fact base
	13
	13 issues used for metrics and drill-down


Planning and outcome are separate frozen moments.
Metric tables use the normalized sprint fact base, which keeps planning-only misses and outcome-only additions visible for traceability.
Evidence artifacts
	Artifact
	Link

	Issue audit register
	Open issue-level audit CSV

	Metric lineage
	Open metric lineage CSV

	JQL traceability register
	Open JQL traceability CSV

	Sprint metrics JSON
	Open sprint metrics JSON


Use these files when you need to validate the exact rows and formulas behind a pulse claim.




