# Product Pulse — Mobile ADS Q3 W27 - 06-10 Jul

Planned sprint ADS Q3 W27 - 06-10 Jul • planning snapshot + end-of-sprint outcome snapshot

This retrospective uses the planning snapshot as the baseline promise set for sprint intent and entry kind, and the outcome snapshot as the actual end-of-sprint result.

# Executive summary

Yellow. The sprint closed 8 of 13 visible items, including 5 Stories, 1 Tasks, and 1 Bugs. Product movement was real, but the sprint was still noisy: 11 items entered after planning and 6 of them were closed. The main misses were concentrated in 5 carryovers.

# Top-line metrics

| Metric | Value | How to read it |
| --- | --- | --- |
| Visible sprint items | 13 | Normalized sprint fact base: planning baseline plus outcome additions and planning-only misses |
| Delivered items | 8 | Items whose final outcome bucket is Done |
| Carry overs | 5 | Items not closed at sprint review |
| Delivered mix | 5 / 1 / 1 | Stories / Tasks / Bugs delivered |
| Entry kind mix | 2 / 11 / 0 | Planned / Added during sprint / Stretch visible |
| Readiness mix | 7 / 6 / 0 | Ready / At risk / Not Ready across the normalized sprint fact base |
| Progress items behaving as intended | 0/1 | Progress items were expected not to finish in this sprint |

# Stories done (5)

Below are the items marked Done in the sprint review snapshot, grouped by work-item type.

| Jira item | How entered |
| --- | --- |
| ADS-7807 — [MOB] - Notificări modul admitere | Added |
| ADS-7976 — [MOB] BFF - newsfeed | Added |
| ADS-8098 — [MOB] - Filter school years | Added |
| ADS-8139 — [MOB] - Fix notification navigation | Added |
| ADS-8140 — [MOB] - Maarif Retake Exam | Planned |

# Tasks done (1)

| Jira item | How entered |
| --- | --- |
| ADS-8115 — [MOB] - Adauga suport pentru Dss National | Planned |

# Bugs done (1)

| Jira item | How entered |
| --- | --- |
| ADS-7219 — [MOB] - Fixes post release 06/04/2026 | Added |

# Carry overs / not delivered (5)

| Jira item | Why it carried |
| --- | --- |
| ADS-2456 — Bug — [Groups] - Rubrica Activitatea mea de la modul grupuri nu functioneaza pe android asa cum functioneaza pe IOS, pe Ios nu sunt trecute toate evenimentele |  |
| ADS-5808 — Bug — [MOB][Wellbeing] - Parintele nu poate vizualiza testele de autocunoastere pe mob | Not started |
| ADS-7831 — Story — [Spike] - Mobile app cold start | Not started |
| ADS-7884 — Story — [MOB] - Web bridge SDK | Partial completion |
| ADS-8068 — Story — [MOB] - Încheiere situatie | Not started |

# Blocker / miss pattern

| Metric | Value | How to read it |
| --- | --- | --- |
| Partial completion | 0 | Carryovers blocked by partial completion |
| Dependency / competing work | 0 | Delivery slipped because attention or dependency landed elsewhere |
| Not started | 3 | Committed item never really got underway |

# Data-quality caveats

This product pulse is retrospective only and uses the planning snapshot for baseline fields and the outcome snapshot for actuals.

0 rows have Sprint Intent = Progress and remained open; they are treated as healthy continuation rather than finish misses.

One Done row (ADS-7219 — Bug — [MOB] - Fixes post release 06/04/2026) is still flagged as Priority Change in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

One Done row (ADS-7976 — Story — [MOB] BFF - newsfeed) is still flagged as Partial completion in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

One Done row (ADS-8139 — Story — [MOB] - Fix notification navigation) is still flagged as Late start / sequencing in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

# Traceability / drill-down

| Report element | How to drill down | Traceability mechanism |
| --- | --- | --- |
| Delivered Stories / Tasks / Bugs | Click the section count rows | Snapshot-exact JQL by issuekey list |
| Carry overs / not delivered | Click the Carry overs count | Snapshot-exact JQL by issuekey list |
| Miss pattern summary | Click each miss-pattern count | Snapshot-exact JQL by issuekey list |

# Snapshot and fact-base list links

| Snapshot | Issue count | Link |
| --- | --- | --- |
| Planning snapshot raw list | 11 | 11 issues in the planning snapshot |
| Sprint review / outcome snapshot raw list | 14 | 14 issues in the Friday review snapshot |
| Normalized sprint fact base | 13 | 13 issues used for metrics and drill-down |

Planning and outcome are separate frozen moments.

Metric tables use the normalized sprint fact base, which keeps planning-only misses and outcome-only additions visible for traceability.

# Evidence artifacts

| Artifact | Link |
| --- | --- |
| Issue audit register | Open issue-level audit CSV |
| Metric lineage | Open metric lineage CSV |
| JQL traceability register | Open JQL traceability CSV |
| Sprint metrics JSON | Open sprint metrics JSON |

Use these files when you need to validate the exact rows and formulas behind a pulse claim.