# Product Pulse — Team 1 ADS Q2 W22 - 01-05 Iunie

Planned sprint ADS Q2 W22 - 01-05 Iunie • planning snapshot + end-of-sprint outcome snapshot

This retrospective uses the planning snapshot as the baseline promise set for sprint intent and entry kind, and the outcome snapshot as the actual end-of-sprint result.

# Executive summary

Yellow. The sprint closed 31 of 64 visible items, including 2 Stories, 6 Tasks, and 17 Bugs. Product movement was real, but the sprint was still noisy: 15 items entered after planning and 11 of them were closed. The main misses were concentrated in 33 carryovers.

# Top-line metrics

| Metric | Value | How to read it |
| --- | --- | --- |
| Visible sprint items | 64 | Normalized sprint fact base: planning baseline plus outcome additions and planning-only misses |
| Delivered items | 31 | Items whose final outcome bucket is Done |
| Carry overs | 33 | Items not closed at sprint review |
| Delivered mix | 2 / 6 / 17 | Stories / Tasks / Bugs delivered |
| Entry kind mix | 48 / 15 / 1 | Planned / Added during sprint / Stretch visible |
| Readiness mix | 17 / 43 / 0 | Ready / At risk / Not Ready across the normalized sprint fact base |
| Progress items behaving as intended | 3/3 | Progress items were expected not to finish in this sprint |

# Stories done (2)

Below are the items marked Done in the sprint review snapshot, grouped by work-item type.

| Jira item | How entered |
| --- | --- |
| ADS-6360 — [Catalog PDF] - Număr indicatori incorect – Semestre | Planned |
| ADS-7776 — [MOB / FE] Add post message when user create/delete group | Added |

# Tasks done (6)

| Jira item | How entered |
| --- | --- |
| ADS-7230 — [FQ] Adaugare campuri filiera, profil si specializare in fisa scolara | Planned |
| ADS-7274 — [FQ] Implementare afisare numar matricol pentru rolurile de elev si parinte | Planned |
| ADS-7277 — [Teme] - Vizualizare full screen | Stretch |
| ADS-7621 — [BE][Catalog] - Calcul indicator sa fie facut pe BE | Planned |
| ADS-7775 — [FR] - De adaugat si parintii sa vizualizeze rezultate la teste si chestionare | Added |
| ADS-7783 — [FR] Setare "tehnic" pentru calcul medie | Added |

# Bugs done (17)

| Jira item | How entered |
| --- | --- |
| ADS-2346 — [LCY][Transfers] - Nu se inregistreaza transferul daca numarul de transfer are in componenta semne | Planned |
| ADS-7494 — Calendars.php / Lib_Meetings.php: Google-backed calendar event creation returns HTTP 500 after event insert - 9 hits/24h | Planned |
| ADS-7512 — admin/Elevi.php: parent SMS modal dereferences missing parent record - 10 warnings/24h | Planned |
| ADS-7513 — sim_ses_conf.php: create-form render references unset $nivel on teacher symposium activities page - 16 warnings/24h | Planned |
| ADS-7515 — Preferinte.php / M_user.php: parent account merge POST /ro/parent/preferences/accounts_union/* returns HTTP 500 - 6 hits/24h | Planned |
| ADS-7533 — medii_generale.php: secretary final averages page reads missing $cicluSelectatID when cycle filter is empty - 3 warnings/24h | Planned |
| ADS-7591 — Elevi_transfer.php: missing source repartition row breaks subject transfer - 48 warnings/24h | Planned |
| ADS-7689 — Absente.php: eager queues bootstrap makes GET /api/v2/absente return HTTP 500 when RabbitMQ DNS fails | Planned |
| ADS-7697 — [FE] -Mesaj eroare la transfer materie profesor fara eroare vizibila in Network | Added |
| ADS-7701 — [FE] - Eroare 403 la diriginte cand salveaza o modificare din incadrare | Planned |
| ADS-7718 — [FE][Clasele Mele] - Modalul de setari tipuri note nu functioneaza corect pe mobile | Planned |
| ADS-7752 — [FE] - Eroare 400 la incarcare PDF in Portofoliu elevilor, la lucrari individuale | Added |
| ADS-7757 — [FE] - Media estimativa gresita din fisa scolara | Added |
| ADS-7774 — [FE] - Numar incorect absente situatie scolara vs catalog PDF | Added |
| ADS-7777 — [FE] - Mesaj de eroare atunci cand coordonatorul incearca reordonarea materiilor | Added |
| ADS-7786 — [Docgen] -Catalogul pe semestre nu afiseaza datele legate de situatia scolara | Added |
| ADS-7795 — [FE] - Examenul de specialitate nu e trecut complet cand e cu virgula in catalogul PDF | Added |

# Carry overs / not delivered (33)

| Jira item | Why it carried |
| --- | --- |
| ADS-2564 — Story — [School managment/Teachers] - Modules to be tested until the end of the school year | Dependency delay |
| ADS-406 — Bug — [Files] Missing description in ‘’Istoric’ when sharing documents | Not started |
| ADS-4341 — Bug — [Condica de prezenta] - Nu apare butonul ,, semneaza condica pentru toata ziua | Not started |
| ADS-4439 — Bug — [Teste si chestionare] - Numarul de destinatari care se afiseaza nu corespunde cu numarul real de destinatari | Not started |
| ADS-4857 — Bug — [Mesagerie] - Restricționarea mesajelor de grup, conform configurărilor setate | Partial completion |
| ADS-5722 — Bug — [BE/FE] Modal adauga note |  |
| ADS-5808 — Bug — [FE][Wellbeing] - Parintele nu poate vizualiza testele de autocunoastere pe mob | Not started |
| ADS-5919 — Bug — [Fotografii] - Distribuirea nu este afișată exclusiv pe clasele sau grupele configurate în modulul Clase | Not started |
| ADS-6495 — Story — Service Internal API | Partial completion |
| ADS-6499 — Story — Implementat CRUD Etnii in Laravel | Not started |
| ADS-6501 — Story — Input validation errors | Partial completion |
| ADS-6545 — Story — Implementare v1 layer comunicare native-web *post message bridge | Not started |
| ADS-6562 — Story — Remove any mentions of Laravel in production mode | Partial completion |
| ADS-6698 — Bug — [FE/BE] Restrictie vizualizare fise scolare | Not started |
| ADS-6712 — Task — [Note/absențe] - Recuperare informații | Not started |
| ADS-7009 — Task — Dezactivare actiuni noteaza/absenta (si bulk) daca media anuala si/sau media semestriala este incheiata | Not started |
| ADS-7330 — Task — [BE] - Valoare implicita incorecta pentru tipul de calcul al mediei la adaugarea unei materii noi |  |
| ADS-7388 — Bug — docgen2-api: gradebook view/download endpoints return HTTP 500 - 15 hits/Friday | Missing from outcome snapshot |
| ADS-7389 — Bug — AdservioAPI.php: svcAuth self-call failures turn web API endpoints into HTTP 500 - 20 hits/Friday | Not started |
| ADS-7390 — Bug — rooms-api: room search endpoint returns HTTP 500 - 3 hits/Friday | Not started |
| ADS-7448 — Bug — [BE] Grades.php: deleting a grade can deadlock on cat_note and return HTTP 500 - 8 hits/24h | Not started |
| ADS-7451 — Bug — [BE] - Condica - Activitati duplicate | Partial completion |
| ADS-7460 — Bug — Absences time interval export_xls returns HTTP 500 for inverted date range (6 errors/24h) | Not started |
| ADS-7484 — Bug — Session.php: session_start() fails reading session data during teacher class-book requests - 26 errors/24h | Not started |
| ADS-7575 — Bug — M_export.php / Export.php: student export references missing second-semester average column and returns HTTP 500 on /ro/secretary/export/elevi - 16 hits/24h | Not started |
| ADS-760 — Bug — [Classes][LCY][WEB][FE/MOB] - Classroom - Unable to delete a document attached to a message | Not started |
| ADS-7618 — Bug — [BE/FE] Chestionare - Descarcarea raspunsurilor individuale descarca mereu primul parinte din lista, iar status completare este gresit | Not started |
| ADS-7654 — Bug — Grades.php / AverageCalculator: POST /api/v2/grades accepts grade but skips average recomputation - 2 errors/24h | Not started |
| ADS-7662 — Improvement — [FE]: Laravel Schimabri pe FE - boilerplate | Partial completion |
| ADS-7724 — Task — [FR] Setare calcul medie - Standard Romania | Not started |
| ADS-7766 — Bug — [BE] - Media nu se calculeaza corect | Partial completion |
| ADS-7772 — Task — [BE] - Buton transformare a notelor de tip purtare in oral | Not started |
| ADS-7796 — Task — [FR] istoric note sterse de catre profesorul ID 2329864 | Partial completion |

# Blocker / miss pattern

| Metric | Value | How to read it |
| --- | --- | --- |
| Partial completion | 5 | Carryovers blocked by partial completion |
| Dependency / competing work | 1 | Delivery slipped because attention or dependency landed elsewhere |
| Not started | 20 | Committed item never really got underway |

# Data-quality caveats

This product pulse is retrospective only and uses the planning snapshot for baseline fields and the outcome snapshot for actuals.

3 rows have Sprint Intent = Progress and remained open; they are treated as healthy continuation rather than finish misses.

One Done row (ADS-6360 — Story — [Catalog PDF] - Număr indicatori incorect – Semestre) is still flagged as Partial completion in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

One Done row (ADS-7533 — Bug — medii_generale.php: secretary final averages page reads missing $cicluSelectatID when cycle filter is empty - 3 warnings/24h) is still flagged as Not started in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

One Done row (ADS-7591 — Bug — Elevi_transfer.php: missing source repartition row breaks subject transfer - 48 warnings/24h) is still flagged as Not started in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

One Done row (ADS-7621 — Task — [BE][Catalog] - Calcul indicator sa fie facut pe BE) is still flagged as Partial completion in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

One Done row (ADS-7718 — Bug — [FE][Clasele Mele] -  Modalul de setari tipuri note nu functioneaza corect pe mobile) is still flagged as Not started in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

# Traceability / drill-down

| Report element | How to drill down | Traceability mechanism |
| --- | --- | --- |
| Delivered Stories / Tasks / Bugs | Click the section count rows | Snapshot-exact JQL by issuekey list |
| Carry overs / not delivered | Click the Carry overs count | Snapshot-exact JQL by issuekey list |
| Miss pattern summary | Click each miss-pattern count | Snapshot-exact JQL by issuekey list |

# Snapshot and fact-base list links

| Snapshot / movement | Issue count | Calculation | Link |
| --- | --- | --- | --- |
| Planning snapshot raw list | 52 | Frozen planning export before metric exclusions | Open JQL |
| Sprint review / outcome snapshot raw list | 66 | Frozen review export before metric exclusions | Open JQL |
| Normalized sprint fact base | 64 | Deduplicated union used by metrics after canceled/cancelled exclusions | Open JQL |
| Metric planning baseline | 49 | Non-canceled issue keys present in the frozen planning snapshot | Open JQL |
| Metric outcome snapshot | 63 | Non-canceled issue keys present in the frozen sprint-review snapshot | Open JQL |
| Planned and still present at review | 48 | planning_snapshot_present = true and outcome_snapshot_present = true | Open JQL |
| Added after planning | 15 | planning_snapshot_present = false and outcome_snapshot_present = true | Open JQL |
| Planned but missing from review | 1 | planning_snapshot_present = true and outcome_snapshot_present = false | Open JQL |
| Metric-excluded canceled/cancelled rows | 3 | Rows preserved in audit but excluded from every numerator and denominator | Open JQL |

Planning and outcome are separate frozen moments. Raw snapshot counts can be larger than metric counts because canceled/cancelled rows stay in audit but leave all metric denominators.

Added after planning is snapshot-based: present in the outcome snapshot and absent from the planning snapshot. Planned but missing from review shows items that left the sprint snapshot before review.

# Metric register addendum

| Metric | Value | Formula | Numerator / denominator | Denominator evidence |
| --- | --- | --- | --- | --- |
| Visible sprint items | 64 | all rows in the outcome snapshot | 64/64 | Open denominator JQL |
| Delivered items | 31 | rows whose Sprint Outcome is Done | 31/64 | Open denominator JQL |
| Carry overs | 33 | rows whose Sprint Outcome is Carry Over or remained open in review | 33/64 | Open denominator JQL |
| Stories done | 2 | done items where issue type = Story | 2/31 | Open denominator JQL |
| Tasks done | 6 | done items where issue type = Task | 6/31 | Open denominator JQL |
| Bugs done | 17 | done items where issue type = Bug | 17/31 | Open denominator JQL |
| Entry kind mix | 48 / 15 / 1 | Planned / Added / Stretch counts across all visible sprint items | 64/64 | Open denominator JQL |
| Readiness mix | 17 / 43 / 0 | Ready / At risk / Not Ready counts across all visible sprint items | 64/64 | Open denominator JQL |
| Progress items behaving as intended | 3/3 | progress-intent items that carried as intended ÷ all progress-intent committed items | 3/3 | Open denominator JQL |
| Partial completion misses | 5 | carryover items whose miss reason is Partial completion | 5/33 | Open denominator JQL |
| Dependency / competing work misses | 1 | carryover items whose miss reason is Dependency delay | 1/33 | Open denominator JQL |
| Not-started misses | 20 | carryover items whose miss reason is Not started | 20/33 | Open denominator JQL |

# Evidence artifacts

| Artifact | Link |
| --- | --- |
| Issue audit register | Open issue-level audit CSV |
| Metric lineage | Open metric lineage CSV |
| JQL traceability register | Open JQL traceability CSV |
| Sprint metrics JSON | Open sprint metrics JSON |

Use these files when you need to validate the exact rows and formulas behind a pulse claim.