# Product Pulse — Team 1 ADS Q2 W23 - 08-12 June

Planned sprint ADS Q2 W23 - 08-12 June • planning snapshot + end-of-sprint outcome snapshot

This retrospective uses the planning snapshot as the baseline promise set for sprint intent and entry kind, and the outcome snapshot as the actual end-of-sprint result.

# Executive summary

Yellow. The sprint closed 37 of 66 visible items, including 2 Stories, 11 Tasks, and 20 Bugs. Product movement was real, but the sprint was still noisy: 33 items entered after planning and 25 of them were closed. The main misses were concentrated in 29 carryovers.

# Top-line metrics

| Metric | Value | How to read it |
| --- | --- | --- |
| Visible sprint items | 66 | Normalized sprint fact base: planning baseline plus outcome additions and planning-only misses |
| Delivered items | 37 | Items whose final outcome bucket is Done |
| Carry overs | 29 | Items not closed at sprint review |
| Delivered mix | 2 / 11 / 20 | Stories / Tasks / Bugs delivered |
| Entry kind mix | 33 / 33 / 0 | Planned / Added during sprint / Stretch visible |
| Readiness mix | 27 / 39 / 0 | Ready / At risk / Not Ready across the normalized sprint fact base |
| Progress items behaving as intended | 0/1 | Progress items were expected not to finish in this sprint |

# Stories done (2)

Below are the items marked Done in the sprint review snapshot, grouped by work-item type.

| Jira item | How entered |
| --- | --- |
| ADS-6360 — [Catalog PDF] - Număr indicatori incorect – Semestre | Planned |
| ADS-7813 — [FE] Student details modal overflow | Planned |

# Tasks done (11)

| Jira item | How entered |
| --- | --- |
| ADS-7009 — Dezactivare actiuni noteaza(si bulk) daca media anuala si/sau media semestriala este incheiata | Planned |
| ADS-7089 — [FQ] Modificare ordine afisare nume profesor in fisa scolara ( Nume de familie inainte de prenume) | Added |
| ADS-7330 — [BE] - Valoare implicita incorecta pentru tipul de calcul al mediei la adaugarea unei materii noi | Added |
| ADS-7716 — [FR] situatie neincheiata sa fie vizibila in browser | Added |
| ADS-7724 — [FR] Setare calcul medie - Standard Romania | Planned |
| ADS-7785 — [FE] Lipsa data examen de specialitate | Added |
| ADS-7827 — Schimbare note din purtare in oral | Added |
| ADS-7830 — Henri Coandă Tulcea ID 179, tabel cu semnarea condicii | Added |
| ADS-7857 — Schimbare note din purtare in oral | Added |
| ADS-7865 — Schimbare note din tip purtare in tip oral | Added |
| ADS-7887 — [BE] Script run patches on stag | Added |

# Bugs done (20)

| Jira item | How entered |
| --- | --- |
| ADS-4144 — [FE][Edumarke] - Pe IOS se deschid videourile automat | Added |
| ADS-4905 — [Teste și chestionare] -Descărcarea răspunsurilor individuale ignoră selecția elevului – se exportă doar primul elev | Added |
| ADS-7432 — [MOB] - La evolutie, textul din tooltip este taiat la apasarea pe iconita "i" si pe indicatorul de pozitie (-1) | Added |
| ADS-7451 — [BE] - Condica - Activitati duplicate | Planned |
| ADS-7460 — Absences time interval export_xls returns HTTP 500 for inverted date range (6 errors/24h) | Planned |
| ADS-760 — [Classes][LCY][WEB][FE/MOB] - Classroom - Unable to delete a document attached to a message | Planned |
| ADS-7739 — [FE] - Director/Secretar deconectat din cont cand acceseaza Modulul SCIM/SCEAC- eroare 403 | Added |
| ADS-7741 — [FE] - Lipseste Password visibility toggle de pe campurile de parola | Added |
| ADS-7766 — [BE] - Media nu se calculeaza corect | Planned |
| ADS-7786 — [Docgen] -Catalogul pe semestre nu afiseaza datele legate de situatia scolara | Planned |
| ADS-7787 — [FE] - raport "numar absente pe clasa" -afisare decalata a graficelor si lipsa tabel absente in vizualizare | Added |
| ADS-7792 — [FE] - Mesaj eroare la editarea unui transfer | Planned |
| ADS-7840 — [Prod][AWS][teacher] Voluntariat edit flow reads missing vlDataInsert field and misbinds UPDATE parameters (18 errors/72h) | Added |
| ADS-7846 — [FE] - Media generala se rotunjeste la 3 zecimale, iar corect este la 2 zecimale | Added |
| ADS-7855 — dashboard.php: secretary configuration page dereferences a null array offset in AWS prod - 54 warnings/72h | Added |
| ADS-7859 — [FE] - Eticheta incorecta pentru materia care acorda nota la purtare | Added |
| ADS-7861 — [FE] - Eroare incheiere medie pentru elevii scutiti | Added |
| ADS-7867 — [FE] - Denumire incorecta a ministerului in Catalogul PDF pentru scolile pe semestre | Added |
| ADS-7870 — [FE] - Numarul matricol se suprapune peste numele elevului in Catalogul PDF | Added |
| ADS-7882 — [FE] - Eroare 400 la semnare condica | Added |

# Carry overs / not delivered (29)

| Jira item | Why it carried |
| --- | --- |
| ADS-406 — Bug — [Files] Missing description in ‘’Istoric’ when sharing documents | Not started |
| ADS-4341 — Bug — [Condica de prezenta] - Nu apare butonul ,, semneaza condica pentru toata ziua | Not started |
| ADS-4439 — Bug — [Teste si chestionare] - Numarul de destinatari care se afiseaza nu corespunde cu numarul real de destinatari | Not started |
| ADS-4763 — Story — [Statistici] - Exporturi Excel | Not started |
| ADS-4857 — Bug — [Mesagerie] - Restricționarea mesajelor de grup, conform configurărilor setate | Partial completion |
| ADS-5722 — Bug — [BE/FE] Modal adauga note | Not started |
| ADS-5808 — Bug — [FE][Wellbeing] - Parintele nu poate vizualiza testele de autocunoastere pe mob | Not started |
| ADS-5919 — Bug — [Fotografii] - Distribuirea nu este afișată exclusiv pe clasele sau grupele configurate în modulul Clase | Not started |
| ADS-6545 — Story — Implementare v1 layer comunicare native-web *post message bridge | Not started |
| ADS-6698 — Bug — [FE/BE] Restrictie vizualizare fise scolare | Not started |
| ADS-6712 — Task — [Note/absențe] - Recuperare informații | Not started |
| ADS-7389 — Bug — AdservioAPI.php: svcAuth self-call failures turn web API endpoints into HTTP 500 - 20 hits/Friday | Not started |
| ADS-7390 — Bug — rooms-api: room search endpoint returns HTTP 500 - 3 hits/Friday | Not started |
| ADS-7448 — Bug — [BE] Grades.php: deleting a grade can deadlock on cat_note and return HTTP 500 - 8 hits/24h | Not started |
| ADS-7484 — Bug — Session.php: session_start() fails reading session data during teacher class-book requests - 26 errors/24h | Not started |
| ADS-7575 — Bug — M_export.php / Export.php: student export references missing second-semester average column and returns HTTP 500 on /ro/secretary/export/elevi - 16 hits/24h | Not started |
| ADS-7589 — Task — [FR] In foile matricole ale elevilor de clasa a XIIa apare "FILIERE/PROFIL/SPECIALIZARE" in locul specializarii complete |  |
| ADS-7618 — Bug — [BE/FE] Chestionare - Descarcarea raspunsurilor individuale descarca mereu primul parinte din lista, iar status completare este gresit | Not started |
| ADS-7653 — Bug — Clase_profesori.php / M_cmc.php: teacher-class assignment insert fails FK constraint in cat_cadre2materii2clase - 2 errors/24h | Not started |
| ADS-7654 — Bug — Grades.php / AverageCalculator: POST /api/v2/grades accepts grade but skips average recomputation - 2 errors/24h | Not started |
| ADS-7732 — Bug — TUIASI M_fisiere.php: file list query expects fsScimCeacSyncFsID missing from on-prem schema and breaks document listings - 12 errors/24h | Not started |
| ADS-7796 — Task — [FR] istoric note sterse de catre profesorul ID 2329864 | Partial completion |
| ADS-7803 — Task — [SPIKE][FE] - Titulatura | Not started |
| ADS-7842 — Task — [FE] - Route for edit memento for Mobile |  |
| ADS-7858 — Improvement — Situatie scolara- valorile din dropdown nu sunt afisate in ordine alfabetica |  |
| ADS-7869 — Bug — [FE] - Condica - Adaugare mesaje eroare pnetru semnare condica (error code 115) |  |
| ADS-7879 — Bug — [Prod][AWS][legacy-web] Student transcript view reads missing clTrainingField and tip keys |  |
| ADS-7886 — Bug — [FE] - Prima incercare de adaugarea a unei suprascrieri in catalogul PDF redirectioneaza utilizatorul catre ecranul principal |  |
| ADS-7892 — Bug — [FE] - Eroare 500 la asocierea unui nou profesor la o materie |  |

# Blocker / miss pattern

| Metric | Value | How to read it |
| --- | --- | --- |
| Partial completion | 2 | Carryovers blocked by partial completion |
| Dependency / competing work | 0 | Delivery slipped because attention or dependency landed elsewhere |
| Not started | 19 | Committed item never really got underway |

# Data-quality caveats

This product pulse is retrospective only and uses the planning snapshot for baseline fields and the outcome snapshot for actuals.

0 rows have Sprint Intent = Progress and remained open; they are treated as healthy continuation rather than finish misses.

One Done row (ADS-6360 — Story — [Catalog PDF] - Număr indicatori incorect – Semestre) is still flagged as Partial completion in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

One Done row (ADS-7009 — Task — Dezactivare actiuni noteaza(si bulk) daca media anuala si/sau media semestriala este incheiata) is still flagged as Not started in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

One Done row (ADS-7062 — Improvement — [FE] - Calcul si afisare total pentru elevi inscrisi pe varste) is still flagged as Not started in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

One Done row (ADS-7451 — Bug — [BE] - Condica - Activitati duplicate) is still flagged as Partial completion in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

One Done row (ADS-7460 — Bug — Absences time interval export_xls returns HTTP 500 for inverted date range (6 errors/24h)) is still flagged as Not started in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

One Done row (ADS-760 — Bug — [Classes][LCY][WEB][FE/MOB] - Classroom - Unable to delete a document attached to a message) is still flagged as Not started in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

One Done row (ADS-7662 — Improvement — [FE]: Laravel Schimabri pe FE - boilerplate) is still flagged as Partial completion in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

One Done row (ADS-7724 — Task — [FR] Setare calcul medie - Standard Romania) is still flagged as Not started in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

One Done row (ADS-7766 — Bug — [BE] - Media nu se calculeaza corect) is still flagged as Partial completion in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

One Done row (ADS-7870 — Bug — [FE] - Numarul matricol se suprapune peste numele elevului in Catalogul PDF) is still flagged as Dependency delay in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

# Traceability / drill-down

| Report element | How to drill down | Traceability mechanism |
| --- | --- | --- |
| Delivered Stories / Tasks / Bugs | Click the section count rows | Snapshot-exact JQL by issuekey list |
| Carry overs / not delivered | Click the Carry overs count | Snapshot-exact JQL by issuekey list |
| Miss pattern summary | Click each miss-pattern count | Snapshot-exact JQL by issuekey list |

# Snapshot and fact-base list links

| Snapshot / movement | Issue count | Calculation | Link |
| --- | --- | --- | --- |
| Planning snapshot raw list | 37 | Frozen planning export before metric exclusions | Open JQL |
| Sprint review / outcome snapshot raw list | 72 | Frozen review export before metric exclusions | Open JQL |
| Normalized sprint fact base | 66 | Deduplicated union used by metrics after canceled/cancelled exclusions | Open JQL |
| Metric planning baseline | 33 | Non-canceled issue keys present in the frozen planning snapshot | Open JQL |
| Metric outcome snapshot | 66 | Non-canceled issue keys present in the frozen sprint-review snapshot | Open JQL |
| Planned and still present at review | 33 | planning_snapshot_present = true and outcome_snapshot_present = true | Open JQL |
| Added after planning | 33 | planning_snapshot_present = false and outcome_snapshot_present = true | Open JQL |
| Planned but missing from review | 0 | planning_snapshot_present = true and outcome_snapshot_present = false | Open JQL |
| Metric-excluded canceled/cancelled rows | 6 | Rows preserved in audit but excluded from every numerator and denominator | Open JQL |

Planning and outcome are separate frozen moments. Raw snapshot counts can be larger than metric counts because canceled/cancelled rows stay in audit but leave all metric denominators.

Added after planning is snapshot-based: present in the outcome snapshot and absent from the planning snapshot. Planned but missing from review shows items that left the sprint snapshot before review.

# Metric register addendum

| Metric | Value | Formula | Numerator / denominator | Denominator evidence |
| --- | --- | --- | --- | --- |
| Visible sprint items | 66 | all rows in the outcome snapshot | 66/66 | Open denominator JQL |
| Delivered items | 37 | rows whose Sprint Outcome is Done | 37/66 | Open denominator JQL |
| Carry overs | 29 | rows whose Sprint Outcome is Carry Over or remained open in review | 29/66 | Open denominator JQL |
| Stories done | 2 | done items where issue type = Story | 2/37 | Open denominator JQL |
| Tasks done | 11 | done items where issue type = Task | 11/37 | Open denominator JQL |
| Bugs done | 20 | done items where issue type = Bug | 20/37 | Open denominator JQL |
| Entry kind mix | 33 / 33 / 0 | Planned / Added / Stretch counts across all visible sprint items | 66/66 | Open denominator JQL |
| Readiness mix | 27 / 39 / 0 | Ready / At risk / Not Ready counts across all visible sprint items | 66/66 | Open denominator JQL |
| Progress items behaving as intended | 0/1 | progress-intent items that carried as intended ÷ all progress-intent committed items | 0/1 | Open denominator JQL |
| Partial completion misses | 2 | carryover items whose miss reason is Partial completion | 2/29 | Open denominator JQL |
| Dependency / competing work misses | 0 | carryover items whose miss reason is Dependency delay | 0/29 | Open denominator JQL |
| Not-started misses | 19 | carryover items whose miss reason is Not started | 19/29 | Open denominator JQL |

# Evidence artifacts

| Artifact | Link |
| --- | --- |
| Issue audit register | Open issue-level audit CSV |
| Metric lineage | Open metric lineage CSV |
| JQL traceability register | Open JQL traceability CSV |
| Sprint metrics JSON | Open sprint metrics JSON |

Use these files when you need to validate the exact rows and formulas behind a pulse claim.