# Product Pulse — Team 1 ADS Q2 W24 - 15-19 Jun

Planned sprint ADS Q2 W24 - 15-19 Jun • planning snapshot + end-of-sprint outcome snapshot

This retrospective uses the planning snapshot as the baseline promise set for sprint intent and entry kind, and the outcome snapshot as the actual end-of-sprint result.

# Executive summary

Yellow. The sprint closed 27 of 54 visible items, including 0 Stories, 8 Tasks, and 13 Bugs. Product movement was real, but the sprint was still noisy: 21 items entered after planning and 17 of them were closed. The main misses were concentrated in 27 carryovers.

# Top-line metrics

| Metric | Value | How to read it |
| --- | --- | --- |
| Visible sprint items | 54 | Normalized sprint fact base: planning baseline plus outcome additions and planning-only misses |
| Delivered items | 27 | Items whose final outcome bucket is Done |
| Carry overs | 27 | Items not closed at sprint review |
| Delivered mix | 0 / 8 / 13 | Stories / Tasks / Bugs delivered |
| Entry kind mix | 33 / 21 / 0 | Planned / Added during sprint / Stretch visible |
| Readiness mix | 20 / 32 / 0 | Ready / At risk / Not Ready across the normalized sprint fact base |
| Progress items behaving as intended | 0/0 | Progress items were expected not to finish in this sprint |

# Stories done (0)

Below are the items marked Done in the sprint review snapshot, grouped by work-item type.

| Jira item | How entered |
| --- | --- |

# Tasks done (8)

| Jira item | How entered |
| --- | --- |
| ADS-7009 — Dezactivare actiuni noteaza(si bulk) daca media anuala si/sau media semestriala este incheiata | Planned |
| ADS-7397 — [FQ] - Corectarea afisarii claselor cu cifre romane in fisa scolara | Added |
| ADS-7796 — [FR] istoric note sterse de catre profesorul ID 2329864 | Planned |
| ADS-7842 — [FE] - Route for edit memento for Mobile | Planned |
| ADS-7899 — Dezactivare autentificare in doi pasi | Added |
| ADS-7902 — [BE] Optimizare topuri elevi & chestionare & note | Added |
| ADS-7931 — solicitare SCCI Tg Mures | Added |
| ADS-7951 — Activare TESTARE INITIALA SI FINALA ID=1765 | Added |

# Bugs done (13)

| Jira item | How entered |
| --- | --- |
| ADS-7618 — [BE/FE] Chestionare - Descarcarea raspunsurilor individuale descarca mereu primul parinte din lista, iar status completare este gresit | Planned |
| ADS-7638 — Close situation” option is incorrectly visible to teachers when the grading setting is set to “Never | Added |
| ADS-7870 — [FE] - Numarul matricol se suprapune peste numele elevului in Catalogul PDF | Planned |
| ADS-7882 — [FE] - Eroare 400 la semnare condica | Planned |
| ADS-7892 — [FE] - Eroare 500 la asocierea unui nou profesor la o materie | Planned |
| ADS-7898 — [FE] - Situatia scolara poate fi incheiata pentru elevul transferat | Planned |
| ADS-7913 — [FE] - Numar incorect de elevi la statistici elevi/promovabilitate elevi | Added |
| ADS-7919 — [FE] - Media nerotunjita la elevii care nu au examen de specialitate | Added |
| ADS-7934 — [FE] - Observatia individuala din avertismente marcata cu "Adauga in documente" nu este afisata in catalogul PDF | Added |
| ADS-7939 — [FE] - Incercarea de adaugare a unei suprascrieri in catalogul PDF redirectioneaza utilizatorul catre ecranul principal | Added |
| ADS-7940 — [FE] - Elevul transferat nu are mentiunea de transferat si se poate nota in continuare | Added |
| ADS-7963 — [FE] - Notare cu calificative, insa in catalog PDF apare mediile in note | Added |
| ADS-7967 — [FE]- - Incercarea de accesare "promovabilitate elevi" redirectioneaza utilizatorul (echipa adservio) catre ecranul principal | Added |

# Carry overs / not delivered (27)

| Jira item | Why it carried |
| --- | --- |
| ADS-406 — Bug — [Files] Missing description in ‘’Istoric’ when sharing documents | Not started |
| ADS-4341 — Bug — [Condica de prezenta] - Nu apare butonul ,, semneaza condica pentru toata ziua | Not started |
| ADS-4439 — Bug — [Teste si chestionare] - Numarul de destinatari care se afiseaza nu corespunde cu numarul real de destinatari | Not started |
| ADS-4763 — Story — [Statistici] - Exporturi Excel | Not started |
| ADS-4857 — Bug — [Mesagerie] - Restricționarea mesajelor de grup, conform configurărilor setate | Not started |
| ADS-5722 — Bug — [BE/FE] Modal adauga note | Not started |
| ADS-5808 — Bug — [FE][Wellbeing] - Parintele nu poate vizualiza testele de autocunoastere pe mob | Missing from outcome snapshot |
| ADS-5919 — Bug — [Fotografii] - Distribuirea nu este afișată exclusiv pe clasele sau grupele configurate în modulul Clase | Not started |
| ADS-6545 — Story — Implementare v1 layer comunicare native-web *post message bridge | Not started |
| ADS-6698 — Bug — [FE/BE] Restrictie vizualizare fise scolare | Not started |
| ADS-6712 — Task — [Note/absențe] - Recuperare informații | Not started |
| ADS-6781 — Story — [Documente] Sortare materii foaia matricola | Partial completion |
| ADS-7389 — Bug — AdservioAPI.php: svcAuth self-call failures turn web API endpoints into HTTP 500 - 20 hits/Friday | Not started |
| ADS-7390 — Bug — rooms-api: room search endpoint returns HTTP 500 - 3 hits/Friday | Not started |
| ADS-7448 — Bug — [BE] Grades.php: deleting a grade can deadlock on cat_note and return HTTP 500 - 8 hits/24h | Not started |
| ADS-7484 — Bug — Session.php: session_start() fails reading session data during teacher class-book requests - 26 errors/24h | Not started |
| ADS-7575 — Bug — M_export.php / Export.php: student export references missing second-semester average column and returns HTTP 500 on /ro/secretary/export/elevi - 16 hits/24h | Partial completion |
| ADS-7653 — Bug — Clase_profesori.php / M_cmc.php: teacher-class assignment insert fails FK constraint in cat_cadre2materii2clase - 2 errors/24h | Not started |
| ADS-7654 — Bug — Grades.php / AverageCalculator: POST /api/v2/grades accepts grade but skips average recomputation - 2 errors/24h | Not started |
| ADS-7732 — Bug — TUIASI M_fisiere.php: file list query expects fsScimCeacSyncFsID missing from on-prem schema and breaks document listings - 12 errors/24h | Not started |
| ADS-7803 — Task — [SPIKE][FE] - Titulatura | Not started |
| ADS-7852 — Task — [BE]: Dezactivare actiuni noteaza (si bulk) daca media anuala si/sau media semestriala este incheiata | Partial completion |
| ADS-7897 — Task — [BE] Analizat Slow queries | Partial completion |
| ADS-7904 — Bug — [BE] - Elev cu situatie scolara neincheiata apare in topul elevilor cu media 9,50,premianta | Partial completion |
| ADS-7907 — Task — [BE] Refactoring SQL_CALC_FOUND_ROWS | Partial completion |
| ADS-7908 — Bug — [Prod][AWS][legacy-web] Auth recaptcha helper dereferences null verification response | Not started |
| ADS-7975 — Improvement — [FE] Initiala tatalui este afisata cu punct in Management clasa si este preluata incorect in CATALOG PDF | Not started |

# Blocker / miss pattern

| Metric | Value | How to read it |
| --- | --- | --- |
| Partial completion | 4 | Carryovers blocked by partial completion |
| Dependency / competing work | 0 | Delivery slipped because attention or dependency landed elsewhere |
| Not started | 18 | Committed item never really got underway |

# Data-quality caveats

This product pulse is retrospective only and uses the planning snapshot for baseline fields and the outcome snapshot for actuals.

# Traceability / drill-down

| Report element | How to drill down | Traceability mechanism |
| --- | --- | --- |
| Delivered Stories / Tasks / Bugs | Click the section count rows | Snapshot-exact JQL by issuekey list |
| Carry overs / not delivered | Click the Carry overs count | Snapshot-exact JQL by issuekey list |
| Miss pattern summary | Click each miss-pattern count | Snapshot-exact JQL by issuekey list |

# Snapshot and fact-base list links

| Snapshot / movement | Issue count | Calculation | Link |
| --- | --- | --- | --- |
| Planning snapshot raw list | 35 | Frozen planning export before metric exclusions | Open JQL |
| Sprint review / outcome snapshot raw list | 56 | Frozen review export before metric exclusions | Open JQL |
| Normalized sprint fact base | 54 | Deduplicated union used by metrics after canceled/cancelled exclusions | Open JQL |
| Metric planning baseline | 33 | Non-canceled issue keys present in the frozen planning snapshot | Open JQL |
| Metric outcome snapshot | 53 | Non-canceled issue keys present in the frozen sprint-review snapshot | Open JQL |
| Planned and still present at review | 32 | planning_snapshot_present = true and outcome_snapshot_present = true | Open JQL |
| Added after planning | 21 | planning_snapshot_present = false and outcome_snapshot_present = true | Open JQL |
| Planned but missing from review | 1 | planning_snapshot_present = true and outcome_snapshot_present = false | Open JQL |
| Metric-excluded canceled/cancelled rows | 3 | Rows preserved in audit but excluded from every numerator and denominator | Open JQL |

Planning and outcome are separate frozen moments. Raw snapshot counts can be larger than metric counts because canceled/cancelled rows stay in audit but leave all metric denominators.

Added after planning is snapshot-based: present in the outcome snapshot and absent from the planning snapshot. Planned but missing from review shows items that left the sprint snapshot before review.

# Metric register addendum

| Metric | Value | Formula | Numerator / denominator | Denominator evidence |
| --- | --- | --- | --- | --- |
| Visible sprint items | 54 | all rows in the outcome snapshot | 54/54 | Open denominator JQL |
| Delivered items | 27 | rows whose Sprint Outcome is Done | 27/54 | Open denominator JQL |
| Carry overs | 27 | rows whose Sprint Outcome is Carry Over or remained open in review | 27/54 | Open denominator JQL |
| Stories done | 0 | done items where issue type = Story | 0/27 | Open denominator JQL |
| Tasks done | 8 | done items where issue type = Task | 8/27 | Open denominator JQL |
| Bugs done | 13 | done items where issue type = Bug | 13/27 | Open denominator JQL |
| Entry kind mix | 33 / 21 / 0 | Planned / Added / Stretch counts across all visible sprint items | 54/54 | Open denominator JQL |
| Readiness mix | 20 / 32 / 0 | Ready / At risk / Not Ready counts across all visible sprint items | 54/54 | Open denominator JQL |
| Progress items behaving as intended | 0/0 | progress-intent items that carried as intended ÷ all progress-intent committed items | 0/0 | Open denominator JQL |
| Partial completion misses | 4 | carryover items whose miss reason is Partial completion | 4/27 | Open denominator JQL |
| Dependency / competing work misses | 0 | carryover items whose miss reason is Dependency delay | 0/27 | Open denominator JQL |
| Not-started misses | 18 | carryover items whose miss reason is Not started | 18/27 | Open denominator JQL |

# Evidence artifacts

| Artifact | Link |
| --- | --- |
| Issue audit register | Open issue-level audit CSV |
| Metric lineage | Open metric lineage CSV |
| JQL traceability register | Open JQL traceability CSV |
| Sprint metrics JSON | Open sprint metrics JSON |

Use these files when you need to validate the exact rows and formulas behind a pulse claim.