# Product Pulse — Team 1 ADS Q2 W25 - 22-26 Jun

Planned sprint ADS Q2 W25 - 22-26 Jun • planning snapshot + end-of-sprint outcome snapshot

This retrospective uses the planning snapshot as the baseline promise set for sprint intent and entry kind, and the outcome snapshot as the actual end-of-sprint result.

# Executive summary

Yellow. The sprint closed 20 of 54 visible items, including 1 Stories, 1 Tasks, and 14 Bugs. Product movement was real, but the sprint was still noisy: 24 items entered after planning and 19 of them were closed. The main misses were concentrated in 34 carryovers.

# Top-line metrics

| Metric | Value | How to read it |
| --- | --- | --- |
| Visible sprint items | 54 | Normalized sprint fact base: planning baseline plus outcome additions and planning-only misses |
| Delivered items | 20 | Items whose final outcome bucket is Done |
| Carry overs | 34 | Items not closed at sprint review |
| Delivered mix | 1 / 1 / 14 | Stories / Tasks / Bugs delivered |
| Entry kind mix | 30 / 24 / 0 | Planned / Added during sprint / Stretch visible |
| Readiness mix | 10 / 42 / 0 | Ready / At risk / Not Ready across the normalized sprint fact base |
| Progress items behaving as intended | 2/2 | Progress items were expected not to finish in this sprint |

# Stories done (1)

Below are the items marked Done in the sprint review snapshot, grouped by work-item type.

| Jira item | How entered |
| --- | --- |
| ADS-6781 — [Documente] Sortare materii foaia matricola | Added |

# Tasks done (1)

| Jira item | How entered |
| --- | --- |
| ADS-7802 — [FE] Corectarea localizarii si filtrarii geografice pentru scoala internationala Uganda | Added |

# Bugs done (14)

| Jira item | How entered |
| --- | --- |
| ADS-1272 — [FE][Message] - The duplicate name appears next to the recipient's name | Added |
| ADS-5663 — [FE][Grupuri] - Numele utilizatorului nu se afișează în chat-ul grupului | Added |
| ADS-7269 — Statistici_note.php: teacher statistics expects clGradeSystemID but listaCmc returns cmcGradeSystemID - 30 errors/48h | Added |
| ADS-7448 — [BE] Grades.php: deleting a grade can deadlock on cat_note and return HTTP 500 - 8 hits/24h | Added |
| ADS-7571 — Utilizatori.php: candidate profile_get() dereferences missing candidate row in GET /api/v2/utilizatori/profile - 48 warnings/24h | Added |
| ADS-7605 — Fisiere.php: view_get() accepts fsID=0 and dereferences null $fs in GET /api/v2/fisiere/view - 3 warnings/24h | Added |
| ADS-7654 — Grades.php / AverageCalculator: POST /api/v2/grades accepts grade but skips average recomputation - 2 errors/24h | Added |
| ADS-7667 — Rezultate_alte_concursuri.php / M_rezultate_alte_concursuri.php: teacher competition-results save returns HTTP 500 on POST /ro/profesor/activitati_cadre/rezultate_alte_concursuri - 3/35 in 24h | Added |
| ADS-7748 — Fisiere.php: POST /api/v2/fisiere/upload reuses non-unique thumb_/resized_ temp paths and races same-name image uploads - 9 warnings+errors/72h | Added |
| ADS-7898 — [FE] - Situatia scolara poate fi incheiata pentru elevul transferat | Added |
| ADS-7963 — [FE] - Notare cu calificative, insa in catalog PDF apare mediile in note | Added |
| ADS-7991 — [FE] - Incadrare necorespunzatoare a adresei la catalog PDF | Added |
| ADS-7996 — [FE] - Eroare resetare medii | Added |
| ADS-8001 — [FE] - Eroare generare foi matricole | Added |

# Carry overs / not delivered (34)

| Jira item | Why it carried |
| --- | --- |
| ADS-1224 — Bug — [Student - Add] - The addition of the CNP should also be accepted with 8 at the end- for adding student |  |
| ADS-2001 — Bug — [BE][Setari ] - Desi profesoara a fost stearsa de la cadre didactice ea apare in continuare la roluri si permisiuni si nu se poate sterge de acolo- la stergere apare eroar 400 |  |
| ADS-406 — Bug — [Files] Missing description in ‘’Istoric’ when sharing documents | Not started |
| ADS-4341 — Bug — [Condica de prezenta] - Nu apare butonul ,, semneaza condica pentru toata ziua | Not started |
| ADS-4439 — Bug — [Teste si chestionare] - Numarul de destinatari care se afiseaza nu corespunde cu numarul real de destinatari | Not started |
| ADS-4857 — Bug — [Mesagerie] - Restricționarea mesajelor de grup, conform configurărilor setate | Not started |
| ADS-5722 — Bug — [BE/FE] Modal adauga note | Not started |
| ADS-5784 — Story — [FE/BE] Refactor pagina de permisiuni |  |
| ADS-5919 — Bug — [Fotografii] - Distribuirea nu este afișată exclusiv pe clasele sau grupele configurate în modulul Clase | Not started |
| ADS-6638 — Story — [Preferinte][Notificari] Refactor pagina de gestionare notificări | Partial completion |
| ADS-6698 — Bug — [FE/BE] Restrictie vizualizare fise scolare | Not started |
| ADS-6712 — Task — [Note/absențe] - Recuperare informații | Not started |
| ADS-7266 — Task — [Portofoliu][Profesor] - Actualizare sectiuni | Partial completion |
| ADS-7305 — Task — [REQ] - Remote Session Termination for Users |  |
| ADS-7389 — Bug — AdservioAPI.php: svcAuth self-call failures turn web API endpoints into HTTP 500 - 20 hits/Friday | Not started |
| ADS-7390 — Bug — rooms-api: room search endpoint returns HTTP 500 - 3 hits/Friday | Not started |
| ADS-7484 — Bug — Session.php: session_start() fails reading session data during teacher class-book requests - 26 errors/24h | Not started |
| ADS-7575 — Bug — M_export.php / Export.php: student export references missing second-semester average column and returns HTTP 500 on /ro/secretary/export/elevi - 16 hits/24h | Partial completion |
| ADS-7642 — Story — DSS Romania + Creeaza institutii updates |  |
| ADS-7653 — Bug — Clase_profesori.php / M_cmc.php: teacher-class assignment insert fails FK constraint in cat_cadre2materii2clase - 2 errors/24h | Not started |
| ADS-7732 — Bug — TUIASI M_fisiere.php: file list query expects fsScimCeacSyncFsID missing from on-prem schema and breaks document listings - 12 errors/24h | Not started |
| ADS-7746 — Bug — Fill.php / FormResultAnswerTable.php: questionnaire save fails when fraAnswer contains unsupported 4-byte emoji - 43 errors/72h | Dependency delay |
| ADS-7803 — Task — [SPIKE][FE] - Titulatura | Not started |
| ADS-7852 — Task — [BE]: Dezactivare actiuni noteaza (si bulk) daca media anuala si/sau media semestriala este incheiata |  |
| ADS-7904 — Bug — [BE] - Elev cu situatie scolara neincheiata apare in topul elevilor cu media 9,50,premianta | Partial completion |
| ADS-7907 — Task — [BE] Refactoring SQL_CALC_FOUND_ROWS | Partial completion |
| ADS-7908 — Bug — [Prod][AWS][legacy-web] Auth recaptcha helper dereferences null verification response | Not started |
| ADS-7989 — Bug — [BE] - Job zilnic - publicare rezultate chestionare | Not started |
| ADS-8004 — Improvement — [FE] - Elevii transferati apar in statistici ca "medii neconfirmate" |  |
| ADS-8007 — Improvement — Adaugare disciplina in modulul Portofoliu la "Rezultate la olimpiada" |  |
| ADS-8008 — Task — [BE] Cleanup news legacy |  |
| ADS-8046 — Bug — [Prod][AWS][legacy-web] POST /api/v2/clase/locks returns HTTP 500 when class-lock scope fields are empty - 11 errors/72h | Not started |
| ADS-8060 — Bug — [BE] - Indicatori gresiti ID 1885 | Not started |
| ADS-8061 — Bug — [Prod][AWS][legacy-web] School-transfer edit recalculates status for NULL student ID - 64 errors/72h | Not started |

# Blocker / miss pattern

| Metric | Value | How to read it |
| --- | --- | --- |
| Partial completion | 5 | Carryovers blocked by partial completion |
| Dependency / competing work | 1 | Delivery slipped because attention or dependency landed elsewhere |
| Not started | 19 | Committed item never really got underway |

# Data-quality caveats

This product pulse is retrospective only and uses the planning snapshot for baseline fields and the outcome snapshot for actuals.

2 rows have Sprint Intent = Progress and remained open; they are treated as healthy continuation rather than finish misses.

One Done row (ADS-6781 — Story — [Documente] Sortare materii foaia matricola) is still flagged as Partial completion in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

One Done row (ADS-7448 — Bug — [BE] Grades.php: deleting a grade can deadlock on cat_note and return HTTP 500 - 8 hits/24h) is still flagged as Not started in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

One Done row (ADS-7654 — Bug — Grades.php / AverageCalculator: POST /api/v2/grades accepts grade but skips average recomputation - 2 errors/24h) is still flagged as Not started in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

One Done row (ADS-7975 — Improvement — [FE] Initiala tatalui este afisata cu punct in Management clasa si este preluata incorect in CATALOG PDF) is still flagged as Not started in the outcome file. The report respects the outcome as Done and treats the flag as a data-quality anomaly.

# Traceability / drill-down

| Report element | How to drill down | Traceability mechanism |
| --- | --- | --- |
| Delivered Stories / Tasks / Bugs | Click the section count rows | Snapshot-exact JQL by issuekey list |
| Carry overs / not delivered | Click the Carry overs count | Snapshot-exact JQL by issuekey list |
| Miss pattern summary | Click each miss-pattern count | Snapshot-exact JQL by issuekey list |

# Snapshot and fact-base list links

| Snapshot | Issue count | Link |
| --- | --- | --- |
| Planning snapshot raw list | 42 | 42 issues in the planning snapshot |
| Sprint review / outcome snapshot raw list | 58 | 58 issues in the Friday review snapshot |
| Normalized sprint fact base | 54 | 54 issues used for metrics and drill-down |

Planning and outcome are separate frozen moments.

Metric tables use the normalized sprint fact base, which keeps planning-only misses and outcome-only additions visible for traceability.

# Evidence artifacts

| Artifact | Link |
| --- | --- |
| Issue audit register | Open issue-level audit CSV |
| Metric lineage | Open metric lineage CSV |
| JQL traceability register | Open JQL traceability CSV |
| Sprint metrics JSON | Open sprint metrics JSON |

Use these files when you need to validate the exact rows and formulas behind a pulse claim.