# Product Pulse — Team 1 ADS Q3 W32 - 10-14 Aug

Planned sprint ADS Q3 W32 - 10-14 Aug • planning snapshot + end-of-sprint outcome snapshot

This retrospective uses the planning snapshot as the baseline promise set for sprint intent and entry kind, and the outcome snapshot as the actual end-of-sprint result.

# Executive summary

Yellow. The sprint closed 7 of 12 visible items, including 1 Stories, 2 Tasks, and 3 Bugs. Product movement was real, but the sprint was still noisy: 5 items entered after planning and 4 of them were closed. The main misses were concentrated in 5 carryovers.

# Top-line metrics

| Metric | Value | How to read it |
| --- | --- | --- |
| Visible sprint items | 12 | Normalized sprint fact base: planning baseline plus outcome additions and planning-only misses |
| Delivered items | 7 | Items whose final outcome bucket is Done |
| Carry overs | 5 | Items not closed at sprint review |
| Delivered mix | 1 / 2 / 3 | Stories / Tasks / Bugs delivered |
| Entry kind mix | 7 / 5 / 0 | Planned / Added during sprint / Stretch visible |
| Readiness mix | 10 / 2 / 0 | Ready / At risk / Not Ready across the normalized sprint fact base |
| Progress items behaving as intended | 0/0 | Progress items were expected not to finish in this sprint |

# Stories done (1)

Below are the items marked Done in the sprint review snapshot, grouped by work-item type.

| Jira item | How entered |
| --- | --- |
| ADS-7816 — [SIIIR] - Import clase | Planned |

# Tasks done (2)

| Jira item | How entered |
| --- | --- |
| ADS-8446 — Probleme identificate după lansarea structurii pe module | Planned |
| ADS-8493 — Post message for surveys | Added |

# Bugs done (3)

| Jira item | How entered |
| --- | --- |
| ADS-8429 — [FE] - cod de inregistrare in litere | Planned |
| ADS-8472 — [Acces cont] - Nu se poate accesa secțiunea Management clasă | Added |
| ADS-8474 — [Documente] - Indicatori gresiti ID 5809 | Added |

# Carry overs / not delivered (5)

| Jira item | Why it carried |
| --- | --- |
| ADS-2590 — Bug — [Students] - Trebuie inlocuit articolul de la model import automat-date de completare si sa se deschida articolul din manualul de utilizare daca de da click pe linkul respectiv | Not started |
| ADS-8209 — Bug — [Prod][AWS][legacy-web] GET /api/v2/fisiere/view returns HTTP 500 when M_fisiere.php calls query() on null | Not started |
| ADS-8366 — Bug — [Prod][AWS][legacy-web] Tenantless API requests hit null school DB handle across timetable, grades, and portfolio | Not started |
| ADS-8455 — Bug — [AWS prod][Teacher school years] M_cadre omits pagination total after merge - 396 errors/6h | Not started |
| ADS-8462 — Task — [Localizare] Elemente netraduse în interfața English, grupate per rol | Partial completion |

# Blocker / miss pattern

| Metric | Value | How to read it |
| --- | --- | --- |
| Partial completion | 1 | Carryovers blocked by partial completion |
| Dependency / competing work | 0 | Delivery slipped because attention or dependency landed elsewhere |
| Not started | 4 | Committed item never really got underway |

# Data-quality caveats

This product pulse is retrospective only and uses the planning snapshot for baseline fields and the outcome snapshot for actuals.

# Traceability / drill-down

| Report element | How to drill down | Traceability mechanism |
| --- | --- | --- |
| Delivered Stories / Tasks / Bugs | Click the section count rows | Snapshot-exact JQL by issuekey list |
| Carry overs / not delivered | Click the Carry overs count | Snapshot-exact JQL by issuekey list |
| Miss pattern summary | Click each miss-pattern count | Snapshot-exact JQL by issuekey list |

# Snapshot and fact-base list links

| Snapshot | Issue count | Link |
| --- | --- | --- |
| Planning snapshot raw list | 13 | 13 issues in the planning snapshot |
| Sprint review / outcome snapshot raw list | 16 | 16 issues in the Friday review snapshot |
| Normalized sprint fact base | 12 | 12 issues used for metrics and drill-down |

Planning and outcome are separate frozen moments.

Metric tables use the normalized sprint fact base, which keeps planning-only misses and outcome-only additions visible for traceability.

# Evidence artifacts

| Artifact | Link |
| --- | --- |
| Issue audit register | Open issue-level audit CSV |
| Metric lineage | Open metric lineage CSV |
| JQL traceability register | Open JQL traceability CSV |
| Sprint metrics JSON | Open sprint metrics JSON |

Use these files when you need to validate the exact rows and formulas behind a pulse claim.