# Product Pulse — Team 1 ADS Q3 W33 - 17-21 Aug

Planned sprint ADS Q3 W33 - 17-21 Aug • planning snapshot + end-of-sprint outcome snapshot

This retrospective uses the planning snapshot as the baseline promise set for sprint intent and entry kind, and the outcome snapshot as the actual end-of-sprint result.

# Executive summary

Yellow. The sprint closed 3 of 22 visible items, including 1 Stories, 0 Tasks, and 2 Bugs. Product movement was real, but the sprint was still noisy: 8 items entered after planning and 2 of them were closed. The main misses were concentrated in 19 carryovers.

# Top-line metrics

| Metric | Value | How to read it |
| --- | --- | --- |
| Visible sprint items | 22 | Normalized sprint fact base: planning baseline plus outcome additions and planning-only misses |
| Delivered items | 3 | Items whose final outcome bucket is Done |
| Carry overs | 19 | Items not closed at sprint review |
| Delivered mix | 1 / 0 / 2 | Stories / Tasks / Bugs delivered |
| Entry kind mix | 14 / 8 / 0 | Planned / Added during sprint / Stretch visible |
| Readiness mix | 11 / 10 / 1 | Ready / At risk / Not Ready across the normalized sprint fact base |
| Progress items behaving as intended | 3/4 | Progress items were expected not to finish in this sprint |

# Stories done (1)

Below are the items marked Done in the sprint review snapshot, grouped by work-item type.

| Jira item | How entered |
| --- | --- |
| ADS-7921 — Upgrade to MySQL 8.4 | Planned |

# Tasks done (0)

| Jira item | How entered |
| --- | --- |

# Bugs done (2)

| Jira item | How entered |
| --- | --- |
| ADS-8511 — [BE] ordinea claselor la adaugare | Added |
| ADS-8515 — [FE] Preferinte notificari divider | Added |

# Carry overs / not delivered (19)

| Jira item | Why it carried |
| --- | --- |
| ADS-2590 — Bug — [Students] - Trebuie inlocuit articolul de la model import automat-date de completare si sa se deschida articolul din manualul de utilizare daca de da click pe linkul respectiv | Not started |
| ADS-7111 — Story — Conturi parinti active/inactive | Partial completion |
| ADS-7654 — Bug — Grades.php / AverageCalculator: POST /api/v2/grades accepts grade but skips average recomputation - 2 errors/24h | Not started |
| ADS-7816 — Story — [SIIIR] - Import clase | Partial completion |
| ADS-7818 — Story — [SIIIR] - Import elevi | Partial completion |
| ADS-7852 — Task — [BE]: Dezactivare actiuni noteaza (si bulk) daca media anuala si/sau media semestriala este incheiata | Partial completion |
| ADS-8067 — Story — [Incadrare] Refactoring React & API | Partial completion |
| ADS-8209 — Bug — [Prod][AWS][legacy-web] GET /api/v2/fisiere/view returns HTTP 500 when M_fisiere.php calls query() on null | Not started |
| ADS-8366 — Bug — [Prod][AWS][legacy-web] Tenantless API requests hit null school DB handle across timetable, grades, and portfolio | Not started |
| ADS-8455 — Bug — [AWS prod][Teacher school years] M_cadre omits pagination total after merge - 396 errors/6h | Not started |
| ADS-8462 — Task — [Localizare] Elemente netraduse în interfața English, grupate per rol | Partial completion |
| ADS-8474 — Bug — [Documente] - Indicatori gresiti ID 5809 | Partial completion |
| ADS-8488 — Bug — [Catalog] - Nu se poate atribui nota la corigență pentru elev transferat | Not started |
| ADS-8506 — Bug — [Prod][AWS][legacy-web] Student export binds an empty DATE value and silently returns no rows - 10 errors/72h | Not started |
| ADS-8508 — Bug — [Cont] - Nu se poate modifica genul și data nașterii | Not started |
| ADS-8510 — Bug — [FE] diferenta numar elevi in raportul "promovabilitae elevi" | Not started |
| ADS-8516 — Task — Routes calendar details | Partial completion |
| ADS-8524 — Bug — [Prod][AWS][legacy-web] svcAuth cannot encrypt/cache service tokens across all web pods - 63,047 errors/72h | Not started |
| ADS-8542 — Bug — [FE] Materiile nu au elevi asociati dupa copierea incadrarii | Not started |

# Blocker / miss pattern

| Metric | Value | How to read it |
| --- | --- | --- |
| Partial completion | 7 | Carryovers blocked by partial completion |
| Dependency / competing work | 0 | Delivery slipped because attention or dependency landed elsewhere |
| Not started | 7 | Committed item never really got underway |

# Data-quality caveats

This product pulse is retrospective only and uses the planning snapshot for baseline fields and the outcome snapshot for actuals.

3 rows have Sprint Intent = Progress and remained open; they are treated as healthy continuation rather than finish misses.

# Traceability / drill-down

| Report element | How to drill down | Traceability mechanism |
| --- | --- | --- |
| Delivered Stories / Tasks / Bugs | Click the section count rows | Snapshot-exact JQL by issuekey list |
| Carry overs / not delivered | Click the Carry overs count | Snapshot-exact JQL by issuekey list |
| Miss pattern summary | Click each miss-pattern count | Snapshot-exact JQL by issuekey list |

# Snapshot and fact-base list links

| Snapshot | Issue count | Link |
| --- | --- | --- |
| Planning snapshot raw list | 19 | 19 issues in the planning snapshot |
| Sprint review / outcome snapshot raw list | 26 | 26 issues in the Friday review snapshot |
| Normalized sprint fact base | 22 | 22 issues used for metrics and drill-down |

Planning and outcome are separate frozen moments.

Metric tables use the normalized sprint fact base, which keeps planning-only misses and outcome-only additions visible for traceability.

# Evidence artifacts

| Artifact | Link |
| --- | --- |
| Issue audit register | Open issue-level audit CSV |
| Metric lineage | Open metric lineage CSV |
| JQL traceability register | Open JQL traceability CSV |
| Sprint metrics JSON | Open sprint metrics JSON |

Use these files when you need to validate the exact rows and formulas behind a pulse claim.