# Product Pulse — Team 1 ADS Q3 W36 - 07-11 Sep

Planned sprint ADS Q3 W36 - 07-11 Sep • planning snapshot + end-of-sprint outcome snapshot

This retrospective uses the planning snapshot as the baseline promise set for sprint intent and entry kind, and the outcome snapshot as the actual end-of-sprint result.

# Executive summary

Yellow. The sprint closed 15 of 37 visible items, including 0 Stories, 2 Tasks, and 11 Bugs. Product movement was real, but the sprint was still noisy: 13 items entered after planning and 10 of them were closed. The main misses were concentrated in 22 carryovers.

# Top-line metrics

| Metric | Value | How to read it |
| --- | --- | --- |
| Visible sprint items | 37 | Normalized sprint fact base: planning baseline plus outcome additions and planning-only misses |
| Delivered items | 15 | Items whose final outcome bucket is Done |
| Carry overs | 22 | Items not closed at sprint review |
| Delivered mix | 0 / 2 / 11 | Stories / Tasks / Bugs delivered |
| Entry kind mix | 24 / 13 / 0 | Planned / Added during sprint / Stretch visible |
| Readiness mix | 16 / 18 / 2 | Ready / At risk / Not Ready across the normalized sprint fact base |
| Progress items behaving as intended | 3/3 | Progress items were expected not to finish in this sprint |

# Stories done (0)

Below are the items marked Done in the sprint review snapshot, grouped by work-item type.

| Jira item | How entered |
| --- | --- |

# Tasks done (2)

| Jira item | How entered |
| --- | --- |
| ADS-8674 — stergere cont profesor Goiceanu Laura Mara | Added |
| ADS-8703 — De sters toti elevii din scoala pentru ca au fost importati gresit din SIIR | Added |

# Bugs done (11)

| Jira item | How entered |
| --- | --- |
| ADS-8381 — [BE]- Nefunctionalitate filtru modulul "transferuri" | Added |
| ADS-8629 — [Prod][AWS][timetable] Generator re-queries formatted room labels as IDs and emits malformed cURL URLs - 12 errors/72h | Planned |
| ADS-8638 — [BE] eroare 403 cand un cadru didactic acceseaza o pagina pe anul scolar trecut | Planned |
| ADS-8641 — [FE][Observatii] - Nu se incarca observatiile | Planned |
| ADS-8642 — [Docgen][Catalaog] - Sunt afisate 2 iteratii a materiei dirigentie | Planned |
| ADS-8643 — Rute mobile coduri înregistrare | Planned |
| ADS-8669 — [FE] ramane un rand liber la copierea claselor din anul trecut scolar | Added |
| ADS-8702 — [FE] Denumirea materiei in catalogul PDF nu este afisata complet | Added |
| ADS-8720 — [Prod][AWS][legacy-web] Vacation API misparses study-year prefixes - 240 warnings/72h | Added |
| ADS-8730 — [FE] Încadrare improvement 2 | Added |
| ADS-8731 — Authenticated Web requests unnecessarily reconnect tenant databases | Added |

# Carry overs / not delivered (22)

| Jira item | Why it carried |
| --- | --- |
| ADS-2590 — Bug — [Students] - Trebuie inlocuit articolul de la model import automat-date de completare si sa se deschida articolul din manualul de utilizare daca de da click pe linkul respectiv | Not started |
| ADS-7818 — Story — [SIIIR] - Import elevi | Partial completion |
| ADS-7852 — Task — [BE]: Dezactivare actiuni noteaza (si bulk) daca media anuala si/sau media semestriala este incheiata | Not started |
| ADS-8209 — Bug — [Prod][AWS][legacy-web] GET /api/v2/fisiere/view returns HTTP 500 when M_fisiere.php calls query() on null | Not started |
| ADS-8366 — Bug — [Prod][AWS][legacy-web] Tenantless API requests hit null school DB handle across timetable, grades, and portfolio | Not started |
| ADS-8486 — Task — [Catalog] - Import note din VIVA (verificare format și date necesare) | Partial completion |
| ADS-8506 — Bug — [Prod][AWS][legacy-web] Student export binds an empty DATE value and silently returns no rows - 10 errors/72h | Not started |
| ADS-8510 — Bug — [FE] diferenta numar elevi in raportul "promovabilitae elevi" | Not started |
| ADS-8569 — Task — [BE] transfer date comasare scoli | Not started |
| ADS-8570 — Task — [FE] inactivare conturi in urma comasarii | Not started |
| ADS-8580 — Task — Recuperare date sterse elev ID 775987 | Partial completion |
| ADS-8598 — Task — [BE] aflare cine l-a sters pe elev ID 2372338 | Partial completion |
| ADS-8624 — Bug — [2FA] Dezactivarea autentificării prin cod e-mail eșuează cu error.e_99 | Not started |
| ADS-8656 — Task — [BE]: [Incadrare] Sync catalog si alte dependente prin event-uri | Not started |
| ADS-8684 — Bug — [Prod][AWS][Web] Invalid SIIIR encryption key breaks saved-account authentication | Not started |
| ADS-8687 — Bug — [Prod][AWS][Web] Student averages API dereferences missing class metadata - 14 failures/72h | Not started |
| ADS-8688 — Bug — [Prod][AWS][legacy-web] Class-teacher save returns 500 for missing or invalid subject | Not started |
| ADS-8695 — Task — [BE]: Adaugare nota tip corigenta pe Maarif | Missing from outcome snapshot |
| ADS-8713 — Bug — [FE] cod de inregistrare invalid la accesarea linkului din email | Not started |
| ADS-8721 — Bug — [FE] Butonul de semnare a condicii de prezenta nu e afisat pentru rolul de contabil | Partial completion |
| ADS-8723 — Improvement — Posibilitate generare orar atunci cand exista 2 profesori principali | Not started |
| ADS-8727 — Task — Stergere din baza de date conturile eleviilor si parintiilor din anul scolar 2025-2026 | Partial completion |

# Blocker / miss pattern

| Metric | Value | How to read it |
| --- | --- | --- |
| Partial completion | 4 | Carryovers blocked by partial completion |
| Dependency / competing work | 0 | Delivery slipped because attention or dependency landed elsewhere |
| Not started | 15 | Committed item never really got underway |

# Data-quality caveats

This product pulse is retrospective only and uses the planning snapshot for baseline fields and the outcome snapshot for actuals.

3 rows have Sprint Intent = Progress and remained open; they are treated as healthy continuation rather than finish misses.

# Traceability / drill-down

| Report element | How to drill down | Traceability mechanism |
| --- | --- | --- |
| Delivered Stories / Tasks / Bugs | Click the section count rows | Snapshot-exact JQL by issuekey list |
| Carry overs / not delivered | Click the Carry overs count | Snapshot-exact JQL by issuekey list |
| Miss pattern summary | Click each miss-pattern count | Snapshot-exact JQL by issuekey list |

# Snapshot and fact-base list links

| Snapshot | Issue count | Link |
| --- | --- | --- |
| Planning snapshot raw list | 27 | 27 issues in the planning snapshot |
| Sprint review / outcome snapshot raw list | 38 | 38 issues in the Friday review snapshot |
| Normalized sprint fact base | 37 | 37 issues used for metrics and drill-down |

Planning and outcome are separate frozen moments.

Metric tables use the normalized sprint fact base, which keeps planning-only misses and outcome-only additions visible for traceability.

# Evidence artifacts

| Artifact | Link |
| --- | --- |
| Issue audit register | Open issue-level audit CSV |
| Metric lineage | Open metric lineage CSV |
| JQL traceability register | Open JQL traceability CSV |
| Sprint metrics JSON | Open sprint metrics JSON |

Use these files when you need to validate the exact rows and formulas behind a pulse claim.