# Product Pulse — Team 2 ADS Q3 W32 - 10-14 Aug

Planned sprint ADS Q3 W32 - 10-14 Aug • planning snapshot + end-of-sprint outcome snapshot

This retrospective uses the planning snapshot as the baseline promise set for sprint intent and entry kind, and the outcome snapshot as the actual end-of-sprint result.

# Executive summary

Yellow. The sprint closed 4 of 14 visible items, including 2 Stories, 1 Tasks, and 1 Bugs. Product movement was real, but the sprint was still noisy: 2 items entered after planning and 1 of them were closed. The main misses were concentrated in 10 carryovers.

# Top-line metrics

| Metric | Value | How to read it |
| --- | --- | --- |
| Visible sprint items | 14 | Normalized sprint fact base: planning baseline plus outcome additions and planning-only misses |
| Delivered items | 4 | Items whose final outcome bucket is Done |
| Carry overs | 10 | Items not closed at sprint review |
| Delivered mix | 2 / 1 / 1 | Stories / Tasks / Bugs delivered |
| Entry kind mix | 12 / 2 / 0 | Planned / Added during sprint / Stretch visible |
| Readiness mix | 8 / 6 / 0 | Ready / At risk / Not Ready across the normalized sprint fact base |
| Progress items behaving as intended | 4/4 | Progress items were expected not to finish in this sprint |

# Stories done (2)

Below are the items marked Done in the sprint review snapshot, grouped by work-item type.

| Jira item | How entered |
| --- | --- |
| ADS-8071 — Teste automate flow Subscripții | Planned |
| ADS-8342 — [AI - MCP] - Pipework | Planned |

# Tasks done (1)

| Jira item | How entered |
| --- | --- |
| ADS-8468 — Drop AZURE models and replace with Bedrock | Added |

# Bugs done (1)

| Jira item | How entered |
| --- | --- |
| ADS-8216 — [Admitere] - Nu apare descrierea Raportului in modal | Planned |

# Carry overs / not delivered (10)

| Jira item | Why it carried |
| --- | --- |
| ADS-5654 — Story — [UPA,UPG, Asachi] Taxe școlarizare | Partial completion |
| ADS-6159 — Story — Notification Center for Mobile | Partial completion |
| ADS-7251 — Story — Mutarea subscriptii de pe recurenta An scolar pe recurenta an calendaristic | Partial completion |
| ADS-8255 — Bug — [BE][Admission] - Problema la aplicare status pregatit pe un candidat admitere | Partial completion |
| ADS-8339 — Story — Tools | Partial completion |
| ADS-8383 — Story — [BE] - Local Cache Billing | Partial completion |
| ADS-8428 — Task — Mng Penalitatilor Bugs | Partial completion |
| ADS-8482 — Task — [BE] Replace audit interceptor for the AI project | Not started |
| ADS-8497 — Task — [BE] Integrate the AI service with the MCP server | Partial completion |
| ADS-8499 — Task — Sync coduri Siruta | Partial completion |

# Blocker / miss pattern

| Metric | Value | How to read it |
| --- | --- | --- |
| Partial completion | 8 | Carryovers blocked by partial completion |
| Dependency / competing work | 0 | Delivery slipped because attention or dependency landed elsewhere |
| Not started | 1 | Committed item never really got underway |

# Data-quality caveats

This product pulse is retrospective only and uses the planning snapshot for baseline fields and the outcome snapshot for actuals.

4 rows have Sprint Intent = Progress and remained open; they are treated as healthy continuation rather than finish misses.

# Traceability / drill-down

| Report element | How to drill down | Traceability mechanism |
| --- | --- | --- |
| Delivered Stories / Tasks / Bugs | Click the section count rows | Snapshot-exact JQL by issuekey list |
| Carry overs / not delivered | Click the Carry overs count | Snapshot-exact JQL by issuekey list |
| Miss pattern summary | Click each miss-pattern count | Snapshot-exact JQL by issuekey list |

# Snapshot and fact-base list links

| Snapshot | Issue count | Link |
| --- | --- | --- |
| Planning snapshot raw list | 10 | 10 issues in the planning snapshot |
| Sprint review / outcome snapshot raw list | 14 | 14 issues in the Friday review snapshot |
| Normalized sprint fact base | 14 | 14 issues used for metrics and drill-down |

Planning and outcome are separate frozen moments.

Metric tables use the normalized sprint fact base, which keeps planning-only misses and outcome-only additions visible for traceability.

# Evidence artifacts

| Artifact | Link |
| --- | --- |
| Issue audit register | Open issue-level audit CSV |
| Metric lineage | Open metric lineage CSV |
| JQL traceability register | Open JQL traceability CSV |
| Sprint metrics JSON | Open sprint metrics JSON |

Use these files when you need to validate the exact rows and formulas behind a pulse claim.