Product Pulse — Team 2 ADS Q3 W37 - 14-18 Sep
Planned sprint ADS Q3 W37 - 14-18 Sep • planning snapshot + end-of-sprint outcome snapshot
This retrospective uses the planning snapshot as the baseline promise set for sprint intent and entry kind, and the outcome snapshot as the actual end-of-sprint result.
Executive summary
Yellow. The sprint closed 6 of 21 visible items, including 0 Stories, 3 Tasks, and 2 Bugs. Product movement was real, but the sprint was still noisy: 6 items entered after planning and 4 of them were closed. The main misses were concentrated in 15 carryovers.
Top-line metrics
	Metric
	Value
	How to read it

	Visible sprint items
	21
	Normalized sprint fact base: planning baseline plus outcome additions and planning-only misses

	Delivered items
	6
	Items whose final outcome bucket is Done

	Carry overs
	15
	Items not closed at sprint review

	Delivered mix
	0 / 3 / 2
	Stories / Tasks / Bugs delivered

	Entry kind mix
	15 / 6 / 0
	Planned / Added during sprint / Stretch visible

	Readiness mix
	13 / 7 / 1
	Ready / At risk / Not Ready across the normalized sprint fact base

	Progress items behaving as intended
	3/3
	Progress items were expected not to finish in this sprint


Stories done (0)
Below are the items marked Done in the sprint review snapshot, grouped by work-item type.
	Jira item
	How entered


Tasks done (3)
	Jira item
	How entered

	ADS-8575 — [FE] UI improvements formular profil facturare
	Added

	ADS-8693 — De sters toate serviicile cu status "Disable" din modulul servicii
	Planned

	ADS-8794 — [Abonamente] - Rambursare 3106975
	Added


Bugs done (2)
	Jira item
	How entered

	ADS-7988 — [Prod][AWS][legacy-web] School update/logo storage uses invalid S3 endpoint or wrong region - 32,341 errors/72h
	Added

	ADS-8714 — [FE] eroare 500 la incarcarea siglei scolii
	Added


Carry overs / not delivered (15)
	Jira item
	Why it carried

	ADS-5654 — Story — [UPA,UPG, Asachi] Taxe școlarizare
	Dependency delay

	ADS-6159 — Story — Notification Center for Mobile
	Partial completion

	ADS-7086 — Task — [Subscripție] - Rambursare
	Not started

	ADS-7272 — Bug — M_user_api.php / M_user.php: subscriptions features lookup fails hard when subscriptions-api-svc is slow or down - 20 errors/48h
	Not started

	ADS-7279 — Task — [Billing] - Implementare Stripe + Apple pay + Google pay
	Partial completion

	ADS-7354 — Story — [Abonamente] - Gestionare recurență pachete anuale
	Partial completion

	ADS-7421 — Task — [BE] Cleanup Noutati
	Not started

	ADS-8259 — Story — [Abonamente][RC] - Rambursare clienti
	Not started

	ADS-8343 — Story — Integration
	Partial completion

	ADS-8404 — Improvement — [Elev][Parinte] - Redesign - Rapoarte
	Partial completion

	ADS-8501 — Task — S3: Ștergere variabile OSS vechi și verificat că totul merge bine
	Partial completion

	ADS-8624 — Bug — [2FA] Dezactivarea autentificării prin cod e-mail eșuează cu error.e_99
	Partial completion

	ADS-8671 — Story — [AI - MCP] Teacher summaries
	Partial completion

	ADS-8733 — Bug — [Prod][Billing] Custom Invoice workload exposes premature PostgreSQL client release and slow pending-charge aggregation
	Not started

	ADS-8787 — Story — Redis Updates/santinele  on nest projects
	Partial completion


Blocker / miss pattern
	Metric
	Value
	How to read it

	Partial completion
	8
	Carryovers blocked by partial completion

	Dependency / competing work
	1
	Delivery slipped because attention or dependency landed elsewhere

	Not started
	4
	Committed item never really got underway


Data-quality caveats
This product pulse is retrospective only and uses the planning snapshot for baseline fields and the outcome snapshot for actuals.
3 rows have Sprint Intent = Progress and remained open; they are treated as healthy continuation rather than finish misses.
Traceability / drill-down
	Report element
	How to drill down
	Traceability mechanism

	Delivered Stories / Tasks / Bugs
	Click the section count rows
	Snapshot-exact JQL by issuekey list

	Carry overs / not delivered
	Click the Carry overs count
	Snapshot-exact JQL by issuekey list

	Miss pattern summary
	Click each miss-pattern count
	Snapshot-exact JQL by issuekey list


Snapshot and fact-base list links
	Snapshot
	Issue count
	Link

	Planning snapshot raw list
	17
	17 issues in the planning snapshot

	Sprint review / outcome snapshot raw list
	21
	21 issues in the Friday review snapshot

	Normalized sprint fact base
	21
	21 issues used for metrics and drill-down


Planning and outcome are separate frozen moments.
Metric tables use the normalized sprint fact base, which keeps planning-only misses and outcome-only additions visible for traceability.
Evidence artifacts
	Artifact
	Link

	Issue audit register
	Open issue-level audit CSV

	Metric lineage
	Open metric lineage CSV

	JQL traceability register
	Open JQL traceability CSV

	Sprint metrics JSON
	Open sprint metrics JSON


Use these files when you need to validate the exact rows and formulas behind a pulse claim.




