# Product Pulse — Team 2 ADS Q3 W38 - 21-25 Sep

Planned sprint ADS Q3 W38 - 21-25 Sep • planning snapshot + end-of-sprint outcome snapshot

This retrospective uses the planning snapshot as the baseline promise set for sprint intent and entry kind, and the outcome snapshot as the actual end-of-sprint result.

# Executive summary

Yellow. The sprint closed 8 of 24 visible items, including 2 Stories, 2 Tasks, and 4 Bugs. Product movement was real, but the sprint was still noisy: 12 items entered after planning and 6 of them were closed. The main misses were concentrated in 16 carryovers.

# Top-line metrics

| Metric | Value | How to read it |
| --- | --- | --- |
| Visible sprint items | 24 | Normalized sprint fact base: planning baseline plus outcome additions and planning-only misses |
| Delivered items | 8 | Items whose final outcome bucket is Done |
| Carry overs | 16 | Items not closed at sprint review |
| Delivered mix | 2 / 2 / 4 | Stories / Tasks / Bugs delivered |
| Entry kind mix | 12 / 12 / 0 | Planned / Added during sprint / Stretch visible |
| Readiness mix | 13 / 10 / 1 | Ready / At risk / Not Ready across the normalized sprint fact base |
| Progress items behaving as intended | 2/2 | Progress items were expected not to finish in this sprint |

# Stories done (2)

Below are the items marked Done in the sprint review snapshot, grouped by work-item type.

| Jira item | How entered |
| --- | --- |
| ADS-8343 — Integration | Planned |
| ADS-8787 — Redis Updates/santinele on nest projects | Added |

# Tasks done (2)

| Jira item | How entered |
| --- | --- |
| ADS-7279 — [Billing] - Implementare Stripe + Apple pay + Google pay | Planned |
| ADS-8875 — Identificare utilizatorului care a incarcat un document in folder | Added |

# Bugs done (4)

| Jira item | How entered |
| --- | --- |
| ADS-2590 — [Students] - Trebuie inlocuit articolul de la model import automat-date de completare si sa se deschida articolul din manualul de utilizare daca de da click pe linkul respectiv | Added |
| ADS-8865 — [Petre Andrei][Admitere] - Eroare la afisare candidati in lista | Added |
| ADS-8885 — [Petre Andrei][Admitere] - eroare la descarcare rapoarte | Added |
| ADS-8901 — Nu putem face profil de facturare nou | Added |

# Carry overs / not delivered (16)

| Jira item | Why it carried |
| --- | --- |
| ADS-5654 — Story — [UPA,UPG, Asachi] Taxe școlarizare | Partial completion |
| ADS-6159 — Story — Notification Center for Mobile | Partial completion |
| ADS-7354 — Story — [Abonamente] - Gestionare recurență pachete anuale | Partial completion |
| ADS-7421 — Task — [BE] Cleanup Noutati | Partial completion |
| ADS-8259 — Story — [Abonamente][RC] - Rambursare clienti | Not started |
| ADS-8501 — Task — S3: Ștergere variabile OSS vechi și verificat că totul merge bine | Partial completion |
| ADS-8671 — Story — [AI - MCP] Teacher summaries | Partial completion |
| ADS-8733 — Bug — [Prod][Billing] Custom Invoice workload exposes premature PostgreSQL client release and slow pending-charge aggregation | Not started |
| ADS-8757 — Story — [Billing] - Migrat tot codul pe Nest | Partial completion |
| ADS-8769 — Improvement — [Abonamente][Admin][Statistici] - Updates | Partial completion |
| ADS-8886 — Task — Enhance /subcribers/features package | Not started |
| ADS-8890 — Task — [AI] Cleanup summaries | Partial completion |
| ADS-8902 — Bug — [FE] eroare 500 la inchidere factura | Partial completion |
| ADS-8936 — Bug — [Prod][AWS][Subscriptions] Promo lookup returns 500 when no package resolves | Late start / sequencing |
| ADS-8959 — Story — [Notificări] - Deduplicare pentru conturi unite + throttle notificări + marketing send count | Not started |
| ADS-8965 — Bug — [Prod][AWS][Billing] Penalty payment returns 500 when invoice item name exceeds 255 characters | Not started |

# Blocker / miss pattern

| Metric | Value | How to read it |
| --- | --- | --- |
| Partial completion | 8 | Carryovers blocked by partial completion |
| Dependency / competing work | 0 | Delivery slipped because attention or dependency landed elsewhere |
| Not started | 2 | Committed item never really got underway |

# Data-quality caveats

This product pulse is retrospective only and uses the planning snapshot for baseline fields and the outcome snapshot for actuals.

2 rows have Sprint Intent = Progress and remained open; they are treated as healthy continuation rather than finish misses.

# Traceability / drill-down

| Report element | How to drill down | Traceability mechanism |
| --- | --- | --- |
| Delivered Stories / Tasks / Bugs | Click the section count rows | Snapshot-exact JQL by issuekey list |
| Carry overs / not delivered | Click the Carry overs count | Snapshot-exact JQL by issuekey list |
| Miss pattern summary | Click each miss-pattern count | Snapshot-exact JQL by issuekey list |

# Snapshot and fact-base list links

| Snapshot | Issue count | Link |
| --- | --- | --- |
| Planning snapshot raw list | 16 | 16 issues in the planning snapshot |
| Sprint review / outcome snapshot raw list | 25 | 25 issues in the Friday review snapshot |
| Normalized sprint fact base | 24 | 24 issues used for metrics and drill-down |

Planning and outcome are separate frozen moments.

Metric tables use the normalized sprint fact base, which keeps planning-only misses and outcome-only additions visible for traceability.

# Evidence artifacts

| Artifact | Link |
| --- | --- |
| Issue audit register | Open issue-level audit CSV |
| Metric lineage | Open metric lineage CSV |
| JQL traceability register | Open JQL traceability CSV |
| Sprint metrics JSON | Open sprint metrics JSON |

Use these files when you need to validate the exact rows and formulas behind a pulse claim.