Product Pulse — Team 2 ADS Q3 W38 - 21-25 Sep
Planned sprint ADS Q3 W38 - 21-25 Sep • planning snapshot + end-of-sprint outcome snapshot
This retrospective uses the planning snapshot as the baseline promise set for sprint intent and entry kind, and the outcome snapshot as the actual end-of-sprint result.
Executive summary
Yellow. The sprint closed 8 of 24 visible items, including 2 Stories, 2 Tasks, and 4 Bugs. Product movement was real, but the sprint was still noisy: 12 items entered after planning and 6 of them were closed. The main misses were concentrated in 16 carryovers.
Top-line metrics
	Metric
	Value
	How to read it

	Visible sprint items
	24
	Normalized sprint fact base: planning baseline plus outcome additions and planning-only misses

	Delivered items
	8
	Items whose final outcome bucket is Done

	Carry overs
	16
	Items not closed at sprint review

	Delivered mix
	2 / 2 / 4
	Stories / Tasks / Bugs delivered

	Entry kind mix
	12 / 12 / 0
	Planned / Added during sprint / Stretch visible

	Readiness mix
	13 / 10 / 1
	Ready / At risk / Not Ready across the normalized sprint fact base

	Progress items behaving as intended
	2/2
	Progress items were expected not to finish in this sprint


Stories done (2)
Below are the items marked Done in the sprint review snapshot, grouped by work-item type.
	Jira item
	How entered

	ADS-8343 — Integration
	Planned

	ADS-8787 — Redis Updates/santinele  on nest projects
	Added


Tasks done (2)
	Jira item
	How entered

	ADS-7279 — [Billing] - Implementare Stripe + Apple pay + Google pay
	Planned

	ADS-8875 — Identificare utilizatorului care a incarcat un document in folder
	Added


Bugs done (4)
	Jira item
	How entered

	ADS-2590 — [Students] - Trebuie inlocuit articolul de la model import automat-date de completare si sa se deschida articolul din manualul de utilizare daca de da click pe linkul respectiv
	Added

	ADS-8865 — [Petre Andrei][Admitere] - Eroare la afisare candidati in lista
	Added

	ADS-8885 — [Petre Andrei][Admitere] - eroare la descarcare rapoarte
	Added

	ADS-8901 — Nu putem face profil de facturare nou
	Added


Carry overs / not delivered (16)
	Jira item
	Why it carried

	ADS-5654 — Story — [UPA,UPG, Asachi] Taxe școlarizare
	Partial completion

	ADS-6159 — Story — Notification Center for Mobile
	Partial completion

	ADS-7354 — Story — [Abonamente] - Gestionare recurență pachete anuale
	Partial completion

	ADS-7421 — Task — [BE] Cleanup Noutati
	Partial completion

	ADS-8259 — Story — [Abonamente][RC] - Rambursare clienti
	Not started

	ADS-8501 — Task — S3: Ștergere variabile OSS vechi și verificat că totul merge bine
	Partial completion

	ADS-8671 — Story — [AI - MCP] Teacher summaries
	Partial completion

	ADS-8733 — Bug — [Prod][Billing] Custom Invoice workload exposes premature PostgreSQL client release and slow pending-charge aggregation
	Not started

	ADS-8757 — Story — [Billing] - Migrat tot codul pe Nest
	Partial completion

	ADS-8769 — Improvement — [Abonamente][Admin][Statistici] - Updates
	Partial completion

	ADS-8886 — Task — Enhance /subcribers/features package
	Not started

	ADS-8890 — Task — [AI] Cleanup summaries
	Partial completion

	ADS-8902 — Bug — [FE] eroare 500 la inchidere factura
	Partial completion

	ADS-8936 — Bug — [Prod][AWS][Subscriptions] Promo lookup returns 500 when no package resolves
	Late start / sequencing

	ADS-8959 — Story — [Notificări] - Deduplicare pentru conturi unite + throttle notificări + marketing send count
	Not started

	ADS-8965 — Bug — [Prod][AWS][Billing] Penalty payment returns 500 when invoice item name exceeds 255 characters
	Not started


Blocker / miss pattern
	Metric
	Value
	How to read it

	Partial completion
	8
	Carryovers blocked by partial completion

	Dependency / competing work
	0
	Delivery slipped because attention or dependency landed elsewhere

	Not started
	2
	Committed item never really got underway


Data-quality caveats
This product pulse is retrospective only and uses the planning snapshot for baseline fields and the outcome snapshot for actuals.
2 rows have Sprint Intent = Progress and remained open; they are treated as healthy continuation rather than finish misses.
Traceability / drill-down
	Report element
	How to drill down
	Traceability mechanism

	Delivered Stories / Tasks / Bugs
	Click the section count rows
	Snapshot-exact JQL by issuekey list

	Carry overs / not delivered
	Click the Carry overs count
	Snapshot-exact JQL by issuekey list

	Miss pattern summary
	Click each miss-pattern count
	Snapshot-exact JQL by issuekey list


Snapshot and fact-base list links
	Snapshot
	Issue count
	Link

	Planning snapshot raw list
	16
	16 issues in the planning snapshot

	Sprint review / outcome snapshot raw list
	25
	25 issues in the Friday review snapshot

	Normalized sprint fact base
	24
	24 issues used for metrics and drill-down


Planning and outcome are separate frozen moments.
Metric tables use the normalized sprint fact base, which keeps planning-only misses and outcome-only additions visible for traceability.
Evidence artifacts
	Artifact
	Link

	Issue audit register
	Open issue-level audit CSV

	Metric lineage
	Open metric lineage CSV

	JQL traceability register
	Open JQL traceability CSV

	Sprint metrics JSON
	Open sprint metrics JSON


Use these files when you need to validate the exact rows and formulas behind a pulse claim.




