# Product Pulse — University ADS Q3 W32 - 10-14 Aug

Planned sprint ADS Q3 W32 - 10-14 Aug • planning snapshot + end-of-sprint outcome snapshot

This retrospective uses the planning snapshot as the baseline promise set for sprint intent and entry kind, and the outcome snapshot as the actual end-of-sprint result.

# Executive summary

Yellow. The sprint closed 8 of 15 visible items, including 2 Stories, 0 Tasks, and 6 Bugs. Product movement was real, but the sprint was still noisy: 2 items entered after planning and all of them were closed. The main misses were concentrated in 7 carryovers.

# Top-line metrics

| Metric | Value | How to read it |
| --- | --- | --- |
| Visible sprint items | 15 | Normalized sprint fact base: planning baseline plus outcome additions and planning-only misses |
| Delivered items | 8 | Items whose final outcome bucket is Done |
| Carry overs | 7 | Items not closed at sprint review |
| Delivered mix | 2 / 0 / 6 | Stories / Tasks / Bugs delivered |
| Entry kind mix | 13 / 2 / 0 | Planned / Added during sprint / Stretch visible |
| Readiness mix | 7 / 8 / 0 | Ready / At risk / Not Ready across the normalized sprint fact base |
| Progress items behaving as intended | 3/3 | Progress items were expected not to finish in this sprint |

# Stories done (2)

Below are the items marked Done in the sprint review snapshot, grouped by work-item type.

| Jira item | How entered |
| --- | --- |
| ADS-7906 — [FE/BE] - Config -posibilitatea setarii mediei ca fiind confirmata | Planned |
| ADS-8058 — [BE/FE][UNI] - Generare serii si ani universitari bulk | Planned |

# Tasks done (0)

| Jira item | How entered |
| --- | --- |

# Bugs done (6)

| Jira item | How entered |
| --- | --- |
| ADS-7666 — accommodations-api: shared HTTP 500 burst on POST /api/v2/accommodations/dorms/list and related endpoints - 16 hits/20m | Added |
| ADS-8063 — [Prod][TUIASI][uni-api] Student search fails when search text contains an apostrophe - 4 errors/72h | Planned |
| ADS-8370 — [FE/BE] - Informatiile din anii anteriori pentru studenti care au trunchi comun nu sunt aduse pe filtru anual selectat atunci cand situatia scolara a unui astfel de student | Planned |
| ADS-8440 — [FE/BE] - Asachi- Sesiunea 1 afișează note din Sesiunea 2 și paginarea nu se resetează | Planned |
| ADS-8443 — [AWS prod][University import] Existing Student role is logged as an error | Planned |
| ADS-8470 — [FE/BE/] - Cazari - Obligatii de plata | Added |

# Carry overs / not delivered (7)

| Jira item | Why it carried |
| --- | --- |
| ADS-6142 — Story — [Registre Matricole] -US1.1 Creare volume si asociere studenti incadrati | Dependency delay |
| ADS-6438 — Task — [BE][UNI] - Sincronizare ID-uri Ani universitari/scolari - UNI/preuni - master | Partial completion |
| ADS-8159 — Story — [Burse] - US2 - Configurare bugete, Panou | Partial completion |
| ADS-8160 — Story — [Burse] - US3 - Configurare burse | Partial completion |
| ADS-8161 — Story — [Burse] - US4 - Alocare burse | Partial completion |
| ADS-8176 — Story — [State de functii] - Functionalitati si flux | Partial completion |
| ADS-8179 — Story — [Registre Matricole] - US2 Incarcare atribute studenti pentru popularea registrelor matricole | Partial completion |

# Blocker / miss pattern

| Metric | Value | How to read it |
| --- | --- | --- |
| Partial completion | 6 | Carryovers blocked by partial completion |
| Dependency / competing work | 1 | Delivery slipped because attention or dependency landed elsewhere |
| Not started | 0 | Committed item never really got underway |

# Data-quality caveats

This product pulse is retrospective only and uses the planning snapshot for baseline fields and the outcome snapshot for actuals.

3 rows have Sprint Intent = Progress and remained open; they are treated as healthy continuation rather than finish misses.

# Traceability / drill-down

| Report element | How to drill down | Traceability mechanism |
| --- | --- | --- |
| Delivered Stories / Tasks / Bugs | Click the section count rows | Snapshot-exact JQL by issuekey list |
| Carry overs / not delivered | Click the Carry overs count | Snapshot-exact JQL by issuekey list |
| Miss pattern summary | Click each miss-pattern count | Snapshot-exact JQL by issuekey list |

# Snapshot and fact-base list links

| Snapshot | Issue count | Link |
| --- | --- | --- |
| Planning snapshot raw list | 12 | 12 issues in the planning snapshot |
| Sprint review / outcome snapshot raw list | 15 | 15 issues in the Friday review snapshot |
| Normalized sprint fact base | 15 | 15 issues used for metrics and drill-down |

Planning and outcome are separate frozen moments.

Metric tables use the normalized sprint fact base, which keeps planning-only misses and outcome-only additions visible for traceability.

# Evidence artifacts

| Artifact | Link |
| --- | --- |
| Issue audit register | Open issue-level audit CSV |
| Metric lineage | Open metric lineage CSV |
| JQL traceability register | Open JQL traceability CSV |
| Sprint metrics JSON | Open sprint metrics JSON |

Use these files when you need to validate the exact rows and formulas behind a pulse claim.