Product Pulse — University ADS Q3 W36 - 07-11 Sep
Planned sprint ADS Q3 W36 - 07-11 Sep • planning snapshot + end-of-sprint outcome snapshot
This retrospective uses the planning snapshot as the baseline promise set for sprint intent and entry kind, and the outcome snapshot as the actual end-of-sprint result.
Executive summary
Yellow. The sprint closed 15 of 24 visible items, including 2 Stories, 3 Tasks, and 9 Bugs. Product movement was real, but the sprint was still noisy: 6 items entered after planning and all of them were closed. The main misses were concentrated in 9 carryovers.
Top-line metrics
	Metric
	Value
	How to read it

	Visible sprint items
	24
	Normalized sprint fact base: planning baseline plus outcome additions and planning-only misses

	Delivered items
	15
	Items whose final outcome bucket is Done

	Carry overs
	9
	Items not closed at sprint review

	Delivered mix
	2 / 3 / 9
	Stories / Tasks / Bugs delivered

	Entry kind mix
	18 / 6 / 0
	Planned / Added during sprint / Stretch visible

	Readiness mix
	6 / 15 / 2
	Ready / At risk / Not Ready across the normalized sprint fact base

	Progress items behaving as intended
	6/6
	Progress items were expected not to finish in this sprint


Stories done (2)
Below are the items marked Done in the sprint review snapshot, grouped by work-item type.
	Jira item
	How entered

	ADS-8706 — [BE/FE]Cazari - Contract nou perioada didactica
	Added

	ADS-8722 — [BE/FE] [State de functii] Configurare nr semigrupe, filtru departament in planul de invatamant
	Added


Tasks done (3)
	Jira item
	How entered

	ADS-8448 — [BE] [State de Functii] Permisiuni dedicate modul
	Added

	ADS-8579 — [UNI][FE][BE] Permisune Acces secțiunea Documente
	Planned

	ADS-8665 — [BE/FE][State de functii]Refactor reduceri aplicate pentru functia de conducere
	Added


Bugs done (9)
	Jira item
	How entered

	ADS-8509 — Universitatea Petre Andrei- nu se afiseaza informatiile din modulul Statistici si rapoarte
	Planned

	ADS-8534 — Asachi - Nu afiseaza an de studiu pentru studentii din anul 1 (2025-2026)din situatie scolara
	Planned

	ADS-8597 — [Asachi] - nu se salveaza echivalarea disciplinei Educatie fizica si sport
	Added

	ADS-8632 — [Prod][TUIASI][uni-api] Missing disciplina.idDepartament causes catalog status HTTP 500 - 1,042 errors
	Planned

	ADS-8652 — [Asachi] - Modificare numar credite si inchidere catalog
	Planned

	ADS-8681 — [Prod][TUIASI][Web] Certificate list uses unsupported MariaDB JSON operator and returns HTTP 500
	Planned

	ADS-8683 — [Prod][AWS][Uni] Missing workload_percentage tenant migration breaks position creation
	Planned

	ADS-8685 — [Prod][AWS][uni-api] Missing mentiune migration breaks student discipline list
	Planned

	ADS-8696 — [Asachi] - modificare student in platforma
	Added


Carry overs / not delivered (9)
	Jira item
	Why it carried

	ADS-7559 — Story — [UPG] - Adeverinte de student
	Partial completion

	ADS-8160 — Story — [Burse] - US3 - Configurare burse
	Partial completion

	ADS-8161 — Story — [Burse] - US4 - Alocare burse
	Partial completion

	ADS-8164 — Story — [Burse] - US6 - Rapoarte
	Not started

	ADS-8179 — Story — [Registre Matricole] - US2 Incarcare atribute studenti pentru popularea registrelor matricole
	Partial completion

	ADS-8326 — Bug — [BE-PHP][Cazari] - La decazare soldurie apar incorect fata de fisa studentilor
	Breakdown issue

	ADS-8593 — Bug — [Prod][TUIASI][legacy-web] Admin edit reads missing suppressAdminEvent flag - 2 warnings/72h
	Not started

	ADS-8667 — Story — [FE/BE] Lista imbunatatiri dupa demo 3.09.26
	Missing from outcome snapshot

	ADS-8682 — Bug — [Prod][TUIASI][Accommodations] Dependency failures cause report and list HTTP 500 burst
	Not started


Blocker / miss pattern
	Metric
	Value
	How to read it

	Partial completion
	4
	Carryovers blocked by partial completion

	Dependency / competing work
	0
	Delivery slipped because attention or dependency landed elsewhere

	Not started
	3
	Committed item never really got underway


Data-quality caveats
This product pulse is retrospective only and uses the planning snapshot for baseline fields and the outcome snapshot for actuals.
6 rows have Sprint Intent = Progress and remained open; they are treated as healthy continuation rather than finish misses.
Traceability / drill-down
	Report element
	How to drill down
	Traceability mechanism

	Delivered Stories / Tasks / Bugs
	Click the section count rows
	Snapshot-exact JQL by issuekey list

	Carry overs / not delivered
	Click the Carry overs count
	Snapshot-exact JQL by issuekey list

	Miss pattern summary
	Click each miss-pattern count
	Snapshot-exact JQL by issuekey list


Snapshot and fact-base list links
	Snapshot
	Issue count
	Link

	Planning snapshot raw list
	18
	18 issues in the planning snapshot

	Sprint review / outcome snapshot raw list
	23
	23 issues in the Friday review snapshot

	Normalized sprint fact base
	24
	24 issues used for metrics and drill-down


Planning and outcome are separate frozen moments.
Metric tables use the normalized sprint fact base, which keeps planning-only misses and outcome-only additions visible for traceability.
Evidence artifacts
	Artifact
	Link

	Issue audit register
	Open issue-level audit CSV

	Metric lineage
	Open metric lineage CSV

	JQL traceability register
	Open JQL traceability CSV

	Sprint metrics JSON
	Open sprint metrics JSON


Use these files when you need to validate the exact rows and formulas behind a pulse claim.




