# Product Pulse — University ADS Q3 W37 - 14-18 Sep

Planned sprint ADS Q3 W37 - 14-18 Sep • planning snapshot + end-of-sprint outcome snapshot

This retrospective uses the planning snapshot as the baseline promise set for sprint intent and entry kind, and the outcome snapshot as the actual end-of-sprint result.

# Executive summary

Yellow. The sprint closed 11 of 21 visible items, including 1 Stories, 2 Tasks, and 8 Bugs. Product movement was real, but the sprint was still noisy: 10 items entered after planning and all of them were closed. The main misses were concentrated in 10 carryovers.

# Top-line metrics

| Metric | Value | How to read it |
| --- | --- | --- |
| Visible sprint items | 21 | Normalized sprint fact base: planning baseline plus outcome additions and planning-only misses |
| Delivered items | 11 | Items whose final outcome bucket is Done |
| Carry overs | 10 | Items not closed at sprint review |
| Delivered mix | 1 / 2 / 8 | Stories / Tasks / Bugs delivered |
| Entry kind mix | 11 / 10 / 0 | Planned / Added during sprint / Stretch visible |
| Readiness mix | 9 / 10 / 2 | Ready / At risk / Not Ready across the normalized sprint fact base |
| Progress items behaving as intended | 6/6 | Progress items were expected not to finish in this sprint |

# Stories done (1)

Below are the items marked Done in the sprint review snapshot, grouped by work-item type.

| Jira item | How entered |
| --- | --- |
| ADS-8706 — [BE/FE]Cazari - Contract nou perioada didactica | Added |

# Tasks done (2)

| Jira item | How entered |
| --- | --- |
| ADS-8764 — [Asachi][BE]Cazari - Data start perioada didactica | Planned |
| ADS-8803 — [Universitatea de Muzica Bucuresti] - activare modul Cazari | Added |

# Bugs done (8)

| Jira item | How entered |
| --- | --- |
| ADS-8597 — [Asachi] - nu se salveaza echivalarea disciplinei Educatie fizica si sport | Added |
| ADS-8670 — [Asachi] - Eroare salvare/afișare calificativ in catalog la disciplina Practica de Specialitate | Added |
| ADS-8678 — [Petre Andrei] - Posibilitatea de a edita grupa studentului ulterior înrolării (când grupa a fost lăsată necompletată) | Added |
| ADS-8767 — [Prod][TUIASI][uni-api] Academic-summary worker loops on NULL requestedAt queue rows - 1,411 failures/72h | Added |
| ADS-8770 — [Cazari] - nu se poate descarca fisa studentilor si nici borderoul de incasari | Added |
| ADS-8783 — [FE][Asachi] Permisiune editare din Rol manager a structurii universitare pentru anii urmatori anului activ | Added |
| ADS-8796 — [BE] [Asachi] Echivalari Erasmus | Added |
| ADS-8824 — [TUIASI][Cazari] accommodations-events recycles after one export event, both replicas stuck in CrashLoopBackOff at 5m backoff since image ab0d59cd | Added |

# Carry overs / not delivered (10)

| Jira item | Why it carried |
| --- | --- |
| ADS-7559 — Story — [UPG] - Adeverinte de student | Partial completion |
| ADS-8162 — Story — [Burse] - US5 - Plati | Partial completion |
| ADS-8164 — Story — [Burse] - US6 - Rapoarte | Not started |
| ADS-8177 — Story — [State de functii] - Rapoarte 20 sept | Partial completion |
| ADS-8179 — Story — [Registre Matricole] - US2 Incarcare atribute studenti pentru popularea registrelor matricole | Partial completion |
| ADS-8599 — Story — [Asachi][BE/FE] Ajustari echivalari note | Partial completion |
| ADS-8679 — Story — [BE/FE] Refactor student | Partial completion |
| ADS-8751 — Bug — [FE] Import note bulk are success dar nu importa notele | Partial completion |
| ADS-8756 — Bug — [Asachi][BE] Stituatii din RC | Not started |
| ADS-8763 — Task — [Asachi][BE] Import studenti pentru anul universitar 2026-2027 | Partial completion |

# Blocker / miss pattern

| Metric | Value | How to read it |
| --- | --- | --- |
| Partial completion | 8 | Carryovers blocked by partial completion |
| Dependency / competing work | 0 | Delivery slipped because attention or dependency landed elsewhere |
| Not started | 2 | Committed item never really got underway |

# Data-quality caveats

This product pulse is retrospective only and uses the planning snapshot for baseline fields and the outcome snapshot for actuals.

6 rows have Sprint Intent = Progress and remained open; they are treated as healthy continuation rather than finish misses.

# Traceability / drill-down

| Report element | How to drill down | Traceability mechanism |
| --- | --- | --- |
| Delivered Stories / Tasks / Bugs | Click the section count rows | Snapshot-exact JQL by issuekey list |
| Carry overs / not delivered | Click the Carry overs count | Snapshot-exact JQL by issuekey list |
| Miss pattern summary | Click each miss-pattern count | Snapshot-exact JQL by issuekey list |

# Snapshot and fact-base list links

| Snapshot | Issue count | Link |
| --- | --- | --- |
| Planning snapshot raw list | 15 | 15 issues in the planning snapshot |
| Sprint review / outcome snapshot raw list | 22 | 22 issues in the Friday review snapshot |
| Normalized sprint fact base | 21 | 21 issues used for metrics and drill-down |

Planning and outcome are separate frozen moments.

Metric tables use the normalized sprint fact base, which keeps planning-only misses and outcome-only additions visible for traceability.

# Evidence artifacts

| Artifact | Link |
| --- | --- |
| Issue audit register | Open issue-level audit CSV |
| Metric lineage | Open metric lineage CSV |
| JQL traceability register | Open JQL traceability CSV |
| Sprint metrics JSON | Open sprint metrics JSON |

Use these files when you need to validate the exact rows and formulas behind a pulse claim.